| MINISTRY OF HEALTH State Department for Medical Services |  |
| --- | --- |

Integration and UAT Test Report for Kenya National Track & Trace Hub (TnT) solution / scope

The following report provides status of test cases, and any associated defects for the Kenya National Track & Trace Hub (TnT) system

THE SAFARICOM CONSORTIUM

Integrated Healthcare Information Technology System for Universal Health Care (UHC)

CONTRACT NO: MOH/SDMS/ADM/SPPP/005/2023-2024

Table of Contents

1	Project Background	3

1.1	Contract Details	4

1.2	Project Abbreviations and Acronyms	5

2	Scope	6

2.1	Release Scope	6

2.2	Test Scope	6

2.2.1	In-Scope	6

2.2.2	Out-of-Scope	6

3	Test Execution Summary - Integration	7

3.1	Metrics	7

3.2	Test Scenarios and Coverage	7

3.3	Approach	7

3.4	Teams	7

3.5	Entry and Exit Criteria Assessment	8

3.6	Test Case List	8

3.7	Defects List	8

3.8	Schedule and Duration	9

4	Test Execution Summary - UAT	10

4.1	Metrics	10

4.2	Test Scenarios and Coverage	10

4.3	Approach	10

4.4	Teams	10

4.5	Entry and Exit Criteria Assessment	11

4.6	Test Cases List	11

4.7	Defects List	11

4.8	Schedule and Duration	12

5	Test Tools, Environments and Data	13

5.1	Tools	13

5.2	Environments	13

5.3	Data	13

6	Conclusion and Recommendation	14

6.1	Conclusion	14

6.2	Recommendation	14

7	Review and Approval	15

8	Annex 1 – Contract Implementation Committee Appointment Letter	16

9	Annex 2 – A.N. Other	17

Version Control

| Version No. | Author | Purpose/Change | Date |
| --- | --- | --- | --- |
| 1.0 | Naz Daud | Initial Draft | 20-jun-25 |
| 2.0 | TnT QA | Filled from QA Test Sheet 2026-09-28 — Integration execution results for Kenya National Track & Trace Hub (TnT) | 30-Sep-2026 |

# Project Background

The BETA policy framework identifies universal health coverage as one of its five core pillars.  The Constitution of Kenya 2010, under the Bill of Rights, gives citizens the right to the highest attainable standards of health in line with the World Health Organization’s (WHO) Constitution which declares health a fundamental human right, thereby committing to ensuring the highest attainable level of health for all.

Government of Kenya’s (GoK) Ministry of Health (MoH) aims to build a modern, adaptable and long-lasting healthcare system for all Kenyans. MoH is mandated by the GoK to help Kenya’s 47 counties achieve the greatest possible standard of health by developing, implementing and enforcing health policies, improving national referral health facilities, capacity building, and offering technical assistance to counties with regards to health with a clear goal of ensuring that individuals and communities receive health services without suffering financial hardship.

This includes the provision of essential, quality health services, from health promotion to prevention, treatment, rehabilitation, and palliative care. As part of the larger goal the government wants to integrate preventive and promotive services as envisioned in Afya Bora Mashinani.  To execute the vision the government, through MoH invited proposals for an Investor Partner to develop the health infrastructure to deliver Universal Health Care (UHC) in the Republic of Kenya.

UHC has been key for governments across the world to provide affordable and equitable healthcare. GoK resonates with the WHO call for “Leaving no one behind’ and ‘delivering the Triple Billion Together”. GOK is determined to implement UHC and is committed to realize the constitutional right to health in the shortest time possible.

GOK through MOH intends to create an Inclusive, Accessible, Affordable and Efficient Digital Health Infrastructure across the Country in a safe & time bound manner to improve clinical and quality outcomes to advance universal healthcare in Kenya. It should be done by creating a Digital Backbone for evolving the Health Eco- system through a wide range of technology, data analytics and infrastructure services while ensuring security, confidentiality and privacy.

There are some key design principles which should be followed while proposing applications for Kenya’s Digital Health Superhighway. While defining these principles, the following core requirements and architectural priorities are to be considered:

- Efficiency and Effectiveness

- Open approach i.e., Open Standards, Interoperable Technologies

- Interoperability

- Connected Ecosystem

- Micro Services

- Sovereign Cloud

- Scalable Architecture

- Integration with existing Kenyan National Platforms

- Modern Tech Stack

- Secure Data Access – Confidentiality Security and Privacy

- Cyber Security

- Data Protection

- Redundancy.

- Transparency.

- Simplicity and accessibility; and

- Consistency in use

## Contract Details

Summary table of key contract information.

| Project Name | Integrated Healthcare Information Technology System for Universal Health Care |
| --- | --- |
| Contract Number | MOH/SDMS/ADM/ISPPP/005/2023-2024 |
| Procuring Entity | The Government of Kenya acting through The Ministry of Health, State Department for Medical Services |
| Safaricom Consortium | The Safaricom Consortium comprising of: - Safaricom plc - Konvergenz Network Solutions Limited - Apeiro Limited |
| Location | Afya House, Cathedral Road, Nairobi, Kenya |
| Scope of Works | To build an integrated healthcare information technology system for universal health care in Kenya to equip the Digital Health Agency, the Social Health Authority, Kenya Medical Supplies Agency and other health institutions. |
| Signature Date | 9th August 2024 |
| Preliminary Works | Written instruction from Procuring Entity to start |
| Effective Date | Date when all Conditions Precedent are met: - Procuring Entity provides written legal clearance from Attorney General of Kenya - Escrow Agreement signed and escrow account opened in acceptable tier 1 commercial bank - Safaricom Consortium provides approval or exemption from Competition Authority of Kenya for Health Digitization Project |
| Longstop Effective Date | 9th August 2025 |
| Contract Period | 10 Years from Signature Date i.e. 9th August 2024 – 9th August 2034 (subject to early termination or renewal) |
| Contract Price | KES 104,808,136,478 |

## Project Abbreviations and Acronyms

Below are a list of Abbreviations and Acronyms used within this document.

| Acronym | Description |
| --- | --- |
| BRD | Business Requirements Document |
| DHA | Digital Health Agency |
| KEMSA | KEnya Medical Supplies Authority |
| SHA | Social Health Authority |
| MoH | Ministry of Health |
| WHO | World Health Organization |
| GoK | Government of Kenya |
| UHC | Universal Health Care |
| TnT | Track and Trace (Kenya National Track & Trace Hub) |
| EPCIS | Electronic Product Code Information Services (GS1) |
| GLN | Global Location Number |
| GTIN | Global Trade Item Number |
| SGTIN | Serialized Global Trade Item Number |
| SSCC | Serial Shipping Container Code |
| PPB | Pharmacy and Poisons Board (Regulator) |
| UAT | User Acceptance Testing |

# Scope

This report covers Integration / System QA for the Kenya National Track & Trace Hub (TnT), exercised against the demo environment (https://tnt-demo.apeiro-digital.com). Coverage includes role-based UI flows (Manufacturer, Distributor/KEMSA, Regulator/PPB, Partner Portal, Master Data Registry) and Partner EPCIS API event suites (Manufacturer, Distributor, Facility, and Special Events), as recorded in the TnT QA Test Case Workbook dated 2026-09-28.

## Release Scope

In-scope for this release cycle: authentication and access control; manufacturer batch/pack/ship UI; distributor receive/forward UI; regulator package approval, recalls, events/journey, analytics and rules; error declaration; master data registry; partner portal/public scanner; and EPCIS 2.0 JSON event APIs (commission, pack, ship, receive, dispense, special events, validation/error declaration).
Out-of-scope for this workbook: production cutover, county facility UAT workshops, performance/load certification, and security penetration testing (covered in separate findings reports).

## Test Scope

### In-Scope

Functional areas exercised (mapped to workbook tabs rather than FR-XXX IDs, which are not assigned in the current QA sheet):
Auth & Access Control; Distributor (KEMSA) - UI; Distributor - API (EPCIS); Error Declaration; Facility - API (EPCIS); Manufacturer - API (EPCIS); Manufacturer - UI; Master Data Registry; Partner portal; Regulator - Analytics, Rules & ; Regulator - Approval & Recalls; Regulator - Events & Journey; Special EPCIS Events - API.

### Out-of-Scope

Formal MoH / CIC facilitated User Acceptance Testing with end-user sign-off; non-functional performance and security deep-dives; disaster-recovery drills; and any requirements not represented in the 2026-09-28 QA workbook.

# Test Execution Summary - Integration

Integration testing was conducted by the Safaricom Consortium QA team (Apeiro / TnT QA) against https://tnt-demo.apeiro-digital.com. Areas covered: Auth & Access Control, Distributor (KEMSA) - UI, Distributor - API (EPCIS), Error Declaration, Facility - API (EPCIS), Manufacturer - API (EPCIS), Manufacturer - UI, Master Data Registry, Partner portal, Regulator - Analytics, Rules & , Regulator - Approval & Recalls, Regulator - Events & Journey, Special EPCIS Events - API.

## Metrics

Summary metrics for Integration (sourced from TnT QA Test Sheet 2026-09-28):

| Metric | Value |
| --- | --- |
| Total test cases | 502 |
| Executed | 423 |
| Passed | 348 |
| Failed | 56 |
| Blocked | 17 |
| In-progress | 2 |
| Not Run | 79 |
| Pass rate (of executed) | 82.3% |

Results by test area:

| Test Area | Total | Passed | Failed | Blocked | Not Run | In-progress |
| --- | --- | --- | --- | --- | --- | --- |
| Auth & Access Control | 19 | 19 | 0 | 0 | 0 | 0 |
| Manufacturer - UI | 131 | 69 | 5 | 0 | 56 | 1 |
| Distributor (KEMSA) - UI | 22 | 20 | 0 | 0 | 2 | 0 |
| Regulator - Approval & Recalls | 31 | 26 | 5 | 0 | 0 | 0 |
| Regulator - Events & Journey | 14 | 9 | 1 | 0 | 4 | 0 |
| Error Declaration | 77 | 77 | 0 | 0 | 0 | 0 |
| Regulator - Analytics, Rules & | 29 | 28 | 0 | 0 | 1 | 0 |
| Master Data Registry | 25 | 12 | 0 | 0 | 13 | 0 |
| Partner portal | 44 | 31 | 13 | 0 | 0 | 0 |
| Manufacturer - API (EPCIS) | 29 | 14 | 14 | 0 | 1 | 0 |
| Distributor - API (EPCIS) | 16 | 4 | 0 | 12 | 0 | 0 |
| Facility - API (EPCIS) | 15 | 8 | 3 | 4 | 0 | 0 |
| Special EPCIS Events - API | 50 | 31 | 15 | 1 | 2 | 1 |

## Test Scenarios and Coverage

Integration test scenarios are rolled up from workbook section headers. Scenario status is Failed if any child case Failed; otherwise Blocked / In-progress / Passed / Not Run as applicable. See table below.

| Test Scenario ID | Test Scenario Name | Test Area | Scenario Description | Scenario Status |
| --- | --- | --- | --- | --- |
| TS-001 | Login - Positive Flow - LOGIN FLOW | Auth & Access Control | Login - Positive Flow - LOGIN FLOW | Passed |
| TS-002 | Field Validation - Negative Flow - LOGIN FLOW | Auth & Access Control | Field Validation - Negative Flow - LOGIN FLOW | Passed |
| TS-003 | Role-Based Access - Permissions - RBAC FLOW | Auth & Access Control | Role-Based Access - Permissions - RBAC FLOW | Passed |
| TS-004 | Create Batch - Positive Flow - BATCH CREATION FLOW | Manufacturer - UI | Create Batch - Positive Flow - BATCH CREATION FLOW | Passed |
| TS-005 | Serial/Batch Number Fields - Edge & Boundary Cases - BATCH C | Manufacturer - UI | Serial/Batch Number Fields - Edge & Boundary Cases - BATCH CREATION FLOW |  |
| TS-006 | Batches List - Filter & Search - BATCH MANAGEMENT FLOW | Manufacturer - UI | Batches List - Filter & Search - BATCH MANAGEMENT FLOW | Not Run |
| TS-007 | Create Case - Positive Flow - CASE AGGREGATION FLOW | Manufacturer - UI | Create Case - Positive Flow - CASE AGGREGATION FLOW |  |
| TS-008 | Create Case - Edge & Boundary Cases - CASE AGGREGATION FLOW | Manufacturer - UI | Create Case - Edge & Boundary Cases - CASE AGGREGATION FLOW | Not Run |
| TS-009 | Create Package - Positive Flow - PACKAGE AGGREGATION FLOW | Manufacturer - UI | Create Package - Positive Flow - PACKAGE AGGREGATION FLOW |  |
| TS-010 | Create Package - Edge & Boundary Cases - PACKAGE AGGREGATION | Manufacturer - UI | Create Package - Edge & Boundary Cases - PACKAGE AGGREGATION FLOW |  |
| TS-011 | Create Shipment - Positive Flow - SHIPMENT DISPATCH FLOW | Manufacturer - UI | Create Shipment - Positive Flow - SHIPMENT DISPATCH FLOW |  |
| TS-012 | Create Shipment - Edge & Boundary Cases - SHIPMENT DISPATCH | Manufacturer - UI | Create Shipment - Edge & Boundary Cases - SHIPMENT DISPATCH FLOW | Not Run |
| TS-013 | Shipments List - Filter & Search - SHIPMENT MANAGEMENT FLOW | Manufacturer - UI | Shipments List - Filter & Search - SHIPMENT MANAGEMENT FLOW | Not Run |
| TS-014 | Product Destruction - Positive Flow - DESTRUCTION FLOW | Manufacturer - UI | Product Destruction - Positive Flow - DESTRUCTION FLOW | Not Run |
| TS-015 | User Management - Positive Flow - MANUFACTURER USER MANAGEME | Manufacturer - UI | User Management - Positive Flow - MANUFACTURER USER MANAGEMENT FLOW | Not Run |
| TS-016 | User Management - Edge & Boundary Cases - MANUFACTURER USER | Manufacturer - UI | User Management - Edge & Boundary Cases - MANUFACTURER USER MANAGEMENT FLOW |  |
| TS-017 | Deduplication hard block for serial, batch (Post-Creation Va | Manufacturer - UI | Deduplication hard block for serial, batch (Post-Creation Validation & Traceability) | Passed |
| TS-018 | De-duplication Hash versioning - Backfill | Manufacturer - UI | De-duplication Hash versioning - Backfill |  |
| TS-019 | TL-1657 - Regression: Shipment Date Validation (16th July) | Manufacturer - UI | TL-1657 - Regression: Shipment Date Validation (16th July) | Passed |
| TS-020 | TL-1659 - CSV Update: Single Upload & Latency Optimization | Manufacturer - UI | TL-1659 - CSV Update: Single Upload & Latency Optimization |  |
| TS-021 | Receive Shipment - Positive Flow - SHIPMENT RECEIVE FLOW | Distributor (KEMSA) - UI | Receive an incoming shipment addressed to this distributor (DIST-RECV positive flow) | Passed |
| TS-022 | Receive Shipment - Edge & Boundary Cases - SHIPMENT RECEIVE | Distributor (KEMSA) - UI | Receive Shipment - Edge & Boundary Cases - SHIPMENT RECEIVE FLOW | Passed |
| TS-023 | Create Shipment (Forward) - Positive Flow - DISTRIBUTOR FORW | Distributor (KEMSA) - UI | Create Shipment (Forward) - Positive Flow - DISTRIBUTOR FORWARD SHIPMENT FLOW | Passed |
| TS-024 | Hierarchy Management (Unpack) - Positive Flow - UNPACK FLOW | Distributor (KEMSA) - UI | Hierarchy Management (Unpack) - Positive Flow - UNPACK FLOW | Passed |
| TS-025 | Hierarchy Management (Pack) - Positive Flow - PACK FLOW | Distributor (KEMSA) - UI | Hierarchy Management (Pack) - Positive Flow - PACK FLOW | Not Run |
| TS-026 | Hierarchy Management - History - AUDIT TRAIL FLOW | Distributor (KEMSA) - UI | Hierarchy Management - History - AUDIT TRAIL FLOW | Passed |
| TS-027 | User Management - Positive Flow - DISTRIBUTOR USER MANAGEMEN | Distributor (KEMSA) - UI | User Management - Positive Flow - DISTRIBUTOR USER MANAGEMENT FLOW | Passed |
| TS-028 | User Management - Edge & Boundary Cases - DISTRIBUTOR USER M | Distributor (KEMSA) - UI | User Management - Edge & Boundary Cases - DISTRIBUTOR USER MANAGEMENT FLOW | Passed |
| TS-029 | TL-1657 - Regression: Distributor Hierarchy (Unpack) - 0-Cas | Distributor (KEMSA) - UI | TL-1657 - Regression: Distributor Hierarchy (Unpack) - 0-Case Packages | Passed |
| TS-030 | Package Approval - Positive Flow - PACKAGE APPROVAL FLOW | Regulator - Approval & Recalls | Package Approval - Positive Flow - PACKAGE APPROVAL FLOW |  |
| TS-031 | Package Approval - Edge & Boundary Cases - PACKAGE APPROVAL | Regulator - Approval & Recalls | Package Approval - Edge & Boundary Cases - PACKAGE APPROVAL FLOW | Passed |
| TS-032 | Recall Dashboard - Positive Flow - RECALL MONITORING FLOW | Regulator - Approval & Recalls | Recall Dashboard - Positive Flow - RECALL MONITORING FLOW |  |
| TS-033 | Initiate Recall - Positive Flow - RECALL INITIATION FLOW | Regulator - Approval & Recalls | Initiate Recall - Positive Flow - RECALL INITIATION FLOW | Passed |
| TS-034 | Initiate Recall - Field Validation & Edge Cases - RECALL INI | Regulator - Approval & Recalls | Initiate Recall - Field Validation & Edge Cases - RECALL INITIATION FLOW |  |
| TS-035 | Recall Navigation - Bug Report - RECALL NAVIGATION | Regulator - Approval & Recalls | Recall Navigation - Bug Report - RECALL NAVIGATION |  |
| TS-036 | TL-1672 - Metrics Cards vs Data List Mismatch (Package Appro | Regulator - Approval & Recalls | TL-1672 - Metrics Cards vs Data List Mismatch (Package Approval) | Passed |
| TS-037 | Events Explorer - Positive Flow - EVENTS EXPLORER FLOW | Regulator - Events & Journey | Events Explorer - Positive Flow - EVENTS EXPLORER FLOW |  |
| TS-038 | Flagged Events - Positive Flow - FLAGGED EVENTS REVIEW FLOW | Regulator - Events & Journey | Flagged Events - Positive Flow - FLAGGED EVENTS REVIEW FLOW |  |
| TS-039 | Participants - Positive Flow - PARTICIPANT DIRECTORY FLOW | Regulator - Events & Journey | Participants - Positive Flow - PARTICIPANT DIRECTORY FLOW |  |
| TS-040 | Journey Tracking - Positive Flow - JOURNEY TRACKING FLOW | Regulator - Events & Journey | Journey Tracking - Positive Flow - JOURNEY TRACKING FLOW | Passed |
| TS-041 | Error Declaration – General | Error Declaration | Cases under Error Declaration | Passed |
| TS-042 | Analytics Dashboard - Positive Flow - ANALYTICS FLOW | Regulator - Analytics, Rules & | Analytics Dashboard - Positive Flow - ANALYTICS FLOW |  |
| TS-043 | Rules Engine - Positive Flow - RULES ENGINE FLOW | Regulator - Analytics, Rules & | Rules Engine - Positive Flow - RULES ENGINE FLOW | Passed |
| TS-044 | Rules Engine - Edge & Boundary Cases - RULES ENGINE FLOW | Regulator - Analytics, Rules & | Rules Engine - Edge & Boundary Cases - RULES ENGINE FLOW | Passed |
| TS-045 | User Management - Positive Flow - REGULATOR USER MANAGEMENT | Regulator - Analytics, Rules & | User Management - Positive Flow - REGULATOR USER MANAGEMENT FLOW | Passed |
| TS-046 | User Management - Edge & Boundary Cases - REGULATOR USER MAN | Regulator - Analytics, Rules & | User Management - Edge & Boundary Cases - REGULATOR USER MANAGEMENT FLOW | Passed |
| TS-047 | TL-1604 - Partner Compliance Score Calculation & Date Filter | Regulator - Analytics, Rules & | TL-1604 - Partner Compliance Score Calculation & Date Filter | Passed |
| TS-048 | Product & Package Catalog - Positive Flow - MASTER DATA SYNC | Master Data Registry | Product & Package Catalog - Positive Flow - MASTER DATA SYNC FLOW |  |
| TS-049 | Premise & Facility Catalogs - Positive Flow - MASTER DATA SY | Master Data Registry | Premise & Facility Catalogs - Positive Flow - MASTER DATA SYNC FLOW |  |
| TS-050 | Practitioners & Manufacturers Catalogs - Positive Flow - MAS | Master Data Registry | Practitioners & Manufacturers Catalogs - Positive Flow - MASTER DATA SYNC FLOW |  |
| TS-051 | Data Quality Scoring - Positive Flow - DATA QUALITY FLOW | Master Data Registry | Data Quality Scoring - Positive Flow - DATA QUALITY FLOW |  |
| TS-052 | Terminology & Crosswalks - Positive Flow - CLINICAL TERMINOL | Master Data Registry | Terminology & Crosswalks - Positive Flow - CLINICAL TERMINOLOGY FLOW |  |
| TS-053 | Master Data - Edge & Boundary Cases - MASTER DATA SYNC FLOW | Master Data Registry | Master Data - Edge & Boundary Cases - MASTER DATA SYNC FLOW | Not Run |
| TS-054 | Partner Event & Scanner | Partner portal | Partner Event & Scanner |  |
| TS-055 | MANUFACTURER CERTIFICATION | Partner portal | MANUFACTURER CERTIFICATION |  |
| TS-056 | 🚚 DISTRIBUTOR CERTIFICATION | Partner portal | 🚚 DISTRIBUTOR CERTIFICATION | Not Run |
| TS-057 | Post-Creation Validation & Traceability | Partner portal | Post-Creation Validation & Traceability |  |
| TS-058 | 🏥 FACILITY CERTIFICATION | Partner portal | 🏥 FACILITY CERTIFICATION | Not Run |
| TS-059 | Post-Creation Validation & Traceability | Partner portal | Post-Creation Validation & Traceability |  |
| TS-060 | Commissioning - Positive Flow - EPCIS COMMISSIONING FLOW | Manufacturer - API (EPCIS) | Commissioning - Positive Flow - EPCIS COMMISSIONING FLOW |  |
| TS-061 | Commissioning - Negative & Edge Cases - EPCIS COMMISSIONING | Manufacturer - API (EPCIS) | Commissioning - Negative & Edge Cases - EPCIS COMMISSIONING FLOW |  |
| TS-062 | Packing / Aggregation - Positive Flow - EPCIS PACKING FLOW | Manufacturer - API (EPCIS) | Packing / Aggregation - Positive Flow - EPCIS PACKING FLOW |  |
| TS-063 | Packing / Aggregation - Negative & Edge Cases - EPCIS PACKIN | Manufacturer - API (EPCIS) | Packing / Aggregation - Negative & Edge Cases - EPCIS PACKING FLOW |  |
| TS-064 | Shipping - Positive Flow - EPCIS SHIPPING FLOW | Manufacturer - API (EPCIS) | Shipping - Positive Flow - EPCIS SHIPPING FLOW |  |
| TS-065 | Shipping - Negative & Edge Cases - EPCIS SHIPPING FLOW | Manufacturer - API (EPCIS) | Shipping - Negative & Edge Cases - EPCIS SHIPPING FLOW |  |
| TS-066 | Receiving - Positive & Edge Cases - EPCIS RECEIVING FLOW | Distributor - API (EPCIS) | Receiving - Positive & Edge Cases - EPCIS RECEIVING FLOW |  |
| TS-067 | Unpack (Disaggregation) - Positive & Edge Cases - EPCIS UNPA | Distributor - API (EPCIS) | Unpack (Disaggregation) - Positive & Edge Cases - EPCIS UNPACK FLOW |  |
| TS-068 | Packing (Distributor Repack) - Positive & Edge Cases - EPCIS | Distributor - API (EPCIS) | Packing (Distributor Repack) - Positive & Edge Cases - EPCIS DISTRIBUTOR PACKING FLOW |  |
| TS-069 | Shipping (Distributor to Facility) - Positive & Edge Cases - | Distributor - API (EPCIS) | Shipping (Distributor to Facility) - Positive & Edge Cases - EPCIS DISTRIBUTOR SHIPPING FLOW |  |
| TS-070 | Receiving - Positive & Edge Cases - EPCIS FACILITY RECEIVING | Facility - API (EPCIS) | Receiving - Positive & Edge Cases - EPCIS FACILITY RECEIVING FLOW |  |
| TS-071 | Unpack - Positive & Edge Cases - EPCIS FACILITY UNPACK FLOW | Facility - API (EPCIS) | Unpack - Positive & Edge Cases - EPCIS FACILITY UNPACK FLOW | Passed |
| TS-072 | Dispensing - Positive Flow (Synchronous) - EPCIS DISPENSING | Facility - API (EPCIS) | Dispensing - Positive Flow (Synchronous) - EPCIS DISPENSING FLOW |  |
| TS-073 | Dispensing - Negative & Edge Cases - EPCIS DISPENSING FLOW | Facility - API (EPCIS) | Dispensing - Negative & Edge Cases - EPCIS DISPENSING FLOW |  |
| TS-074 | Regulator Approval Event - Positive & Edge Cases - REGULATOR | Special EPCIS Events - API | Regulator Approval Event - Positive & Edge Cases - REGULATOR APPROVAL EPCIS FLOW |  |
| TS-075 | Return Events - Positive & Edge Cases - RETURN SHIPPING/RECE | Special EPCIS Events - API | Return Events - Positive & Edge Cases - RETURN SHIPPING/RECEIVING FLOW |  |
| TS-076 | Recall & Destruction - Positive & Edge Cases - RECALL/DESTRU | Special EPCIS Events - API | Recall & Destruction - Positive & Edge Cases - RECALL/DESTRUCTION EPCIS FLOW |  |
| TS-077 | Product Status Events - Positive & Edge Cases - DAMAGED/STOL | Special EPCIS Events - API | Product Status Events - Positive & Edge Cases - DAMAGED/STOLEN/LOST/EXPIRED/EXPORT FLOW |  |
| TS-078 | Inventory & Stock Adjustment - Positive & Edge Cases - INVEN | Special EPCIS Events - API | Inventory & Stock Adjustment - Positive & Edge Cases - INVENTORY ADJUSTMENT FLOW | Passed |
| TS-079 | Validation & Error Handling - Cross-Cutting - PLATFORM VALID | Special EPCIS Events - API | Validation & Error Handling - Cross-Cutting - PLATFORM VALIDATION FLOW |  |

## Approach

Hybrid approach: (1) manual exploratory and scripted UI cases in the QA workbook; (2) Playwright automated UI smoke/lifecycle where indicated in COMMENTS; (3) Partner API / EPCIS event submission via Postman/Newman and the internal QA Dashboard run sessions; (4) live defect notes captured in the COMMENTS column of each case.

## Teams

Execution: TnT QA (workbook authoring, live demo execution, API edge validation). Supporting: development counterparts (Victor, Nelson, Nikita and others named in case comments) for defect triage. External MoH/CIC UAT participants: not engaged in this cycle.

## Entry and Exit Criteria Assessment

Entry criteria (assessed): demo environment available; role test accounts for PPB Admin, KEMSA Distributor, and Manufacturer; EPCIS partner credentials; QA workbook prepared.
Exit criteria (assessed): all P0/blocker defects closed — NOT MET; critical open UI/API defects remain (22 Blocker/Critical among 73 logged defects). Pass rate of executed cases is 82.3%.

## Test Case List

Test cases from the QA workbook are listed in the table below.

| Test Case ID | Test Case Name | FR / NF / UC reference | Test Scenario ID | Test Case Description | Defect ID(s) | Test Case Status |
| --- | --- | --- | --- | --- | --- | --- |
| MODULE: Auth & Access Control |  |  |  | 19 cases |  |  |
| AUTH-001 | PPB Admin logs in with valid credentials | — | TS-001 | PPB Admin logs in with valid credentials | — | Passed |
| AUTH-002 | KEMSA (Distributor) logs in with valid credentials | — | TS-001 | KEMSA (Distributor) logs in with valid credentials | — | Passed |
| AUTH-003 | Manufacturer logs in with valid credentials | — | TS-001 | Manufacturer logs in with valid credentials | — | Passed |
| AUTH-004 | Login page shows a quick-fill shortcut for the demo manufact | — | TS-001 | Login page shows a quick-fill shortcut for the demo manufacturer account | — | Passed |
| AUTH-005 | Session persists across a page refresh | — | TS-001 | Session persists across a page refresh | — | Passed |
| AUTH-006 | Logout ends the session | — | TS-001 | Logout ends the session | — | Passed |
| AUTH-NEG-001 | Login fails with a wrong password for a valid email | — | TS-002 | Login fails with a wrong password for a valid email | — | Passed |
| AUTH-NEG-002 | Login fails for an email that does not exist in the system | — | TS-002 | Login fails for an email that does not exist in the system | — | Passed |
| AUTH-NEG-003 | Login blocked with empty email field | — | TS-002 | Login blocked with empty email field | — | Passed |
| AUTH-NEG-004 | Login blocked with empty password field | — | TS-002 | Login blocked with empty password field | — | Passed |
| AUTH-NEG-005 | Login rejects malformed email format | — | TS-002 | Login rejects malformed email format | — | Passed |
| AUTH-NEG-006 | Password field masks input | — | TS-002 | Password field masks input | — | Passed |
| AUTH-RBAC-001 | PPB Admin is blocked from the Manufacturer module | — | TS-003 | PPB Admin is blocked from the Manufacturer module | — | Passed |
| AUTH-RBAC-002 | Manufacturer is blocked from the Regulatory Authority module | — | TS-003 | Manufacturer is blocked from the Regulatory Authority module | — | Passed |
| AUTH-RBAC-003 | Manufacturer is blocked from the Distributor module | — | TS-003 | Manufacturer is blocked from the Distributor module | — | Passed |
| AUTH-RBAC-004 | KEMSA (Distributor) is blocked from the Manufacturer module | — | TS-003 | KEMSA (Distributor) is blocked from the Manufacturer module | — | Passed |
| AUTH-RBAC-005 | KEMSA (Distributor) is blocked from the Regulatory Authority | — | TS-003 | KEMSA (Distributor) is blocked from the Regulatory Authority module | — | Passed |
| AUTH-RBAC-006 | Unauthenticated user is redirected to login for any protecte | — | TS-003 | Unauthenticated user is redirected to login for any protected route | — | Passed |
| AUTH-RBAC-007 | Public barcode scanner is reachable without login | — | TS-003 | Public barcode scanner is reachable without login | — | Passed |
| MODULE: Manufacturer - UI |  |  |  | 131 cases |  |  |
| MFG-BATCH-001 | Create a batch with a valid product, auto-generated batch nu | — | TS-004 | Create a batch with a valid product, auto-generated batch number, future expiry, and 2 valid serials | — | Passed |
| MFG-BATCH-002 | Create a batch with an explicit (non-auto-generated) batch n | — | TS-004 | Create a batch with an explicit (non-auto-generated) batch number | — | Passed |
| MFG-BATCH-003 | Batch quantity auto-calculates from the number of serials en | — | TS-004 | Batch quantity auto-calculates from the number of serials entered | — | Passed |
| MFG-BATCH-004 | Package/UOM auto-selects when a product has only one package | — | TS-004 | Package/UOM auto-selects when a product has only one package size | — | Passed |
| MFG-BATCH-005 | Package/UOM requires manual selection when a product has mul | — | TS-004 | Package/UOM requires manual selection when a product has multiple package sizes, and only GTIN-registered options are us | — | Passed |
| MFG-BATCH-EDGE-013 | Batch creation is rejected server-side for a product/package | — | TS-005 | Batch creation is rejected server-side for a product/package with no registered GTIN | — | Passed |
| MFG-CASE-001 | Create a case from a batch, selecting a subset of that batch | — | TS-007 | Create a case from a batch, selecting a subset of that batch's serials | — | Passed |
| MFG-CASE-002 | Case Label and SSCC auto-generate and are read-only | — | TS-007 | Case Label and SSCC auto-generate and are read-only | — | Passed |
| MFG-CASE-003 | SSCC regenerates when a different batch is selected | — | TS-007 | SSCC regenerates when a different batch is selected | — | Passed |
| MFG-PKG-001 | Create a package from one case | — | TS-009 | Create a package from one case | — | Passed |
| MFG-PKG-002 | Newly created package always starts as PENDING_APPROVAL | — | TS-009 | Newly created package always starts as PENDING_APPROVAL | — | Passed |
| MFG-PKG-004 | SSCC field shows "Valid SSCC (18 digits)" confirmation once | — | TS-009 | SSCC field shows "Valid SSCC (18 digits)" confirmation once generated | — | Passed |
| MFG-PKG-EDGE-001 | Creating a package with zero cases selected is blocked | — | TS-010 | Creating a package with zero cases selected is blocked | — | Passed |
| MFG-SHIP-001 | Dispatch a shipment for an approved package to a valid distr | — | TS-011 | Dispatch a shipment for an approved package to a valid distributor | — | Passed |
| TL-1596-TC01 | Manufacturer Shipping — valid shipment to distributor (Manda | — | TS-016 | Manufacturer Shipping — valid shipment to distributor (Mandatory) | — | Passed |
| TL-1596-TC02 | Manufacturer Shipping — loose SGTIN under active SSCC (Advis | — | TS-016 | Manufacturer Shipping — loose SGTIN under active SSCC (Advisory) | — | Passed |
| TL-1596-TC05 | Manufacturer Special Events — Return Receiving (accept retur | — | TS-016 | Manufacturer Special Events — Return Receiving (accept returned goods) | — | Passed |
| TL-1596-TC06 | Manufacturer Special Events — Product Status (missing/stolen | — | TS-016 | Manufacturer Special Events — Product Status (missing/stolen/damaged) | — | Passed |
| TL-1596-TC07 | Manufacturer Special Events — Destruction | — | TS-016 | Manufacturer Special Events — Destruction | — | Passed |
| TL-1596-TC08 | Manufacturer Special Events — Inventory and Stock Adjustment | — | TS-016 | Manufacturer Special Events — Inventory and Stock Adjustment | — | Passed |
| TL-1596-TC09 | Manufacturer Certification — overall status complete | — | TS-016 | Manufacturer Certification — overall status complete | — | Passed |
| TL-1637-TC01 | Shipping Event — deduplication hash correctly versioned | — | TS-018 | Shipping Event — deduplication hash correctly versioned | — | Passed |
| TL-1637-TC02 | Commissioning — deduplication hash correctly versioned | — | TS-018 | Commissioning — deduplication hash correctly versioned | — | Passed |
| TL-1637-TC03 | Packing — deduplication hash correctly versioned | — | TS-018 | Packing — deduplication hash correctly versioned | — | Passed |
| TL-1637-TC04 | Unpacking — deduplication hash correctly versioned | — | TS-018 | Unpacking — deduplication hash correctly versioned | — | Passed |
| TL-1637-TC05 | Shipping (outbound leg) — deduplication hash correctly versi | — | TS-018 | Shipping (outbound leg) — deduplication hash correctly versioned | — | Passed |
| TL-1637-TC06 | Shipping Return Leg — deduplication hash correctly versioned | — | TS-018 | Shipping Return Leg — deduplication hash correctly versioned | — | Passed |
| TL-1637-TC07 | Receiving — deduplication hash correctly versioned | — | TS-018 | Receiving — deduplication hash correctly versioned | — | Passed |
| TL-1637-TC08 | Receiving (second instance) — deduplication hash correctly v | — | TS-018 | Receiving (second instance) — deduplication hash correctly versioned | — | Passed |
| TL-1637-TC09 | Inspecting — Regulatory Approval — deduplication hash correc | — | TS-018 | Inspecting — Regulatory Approval — deduplication hash correctly versioned | — | Passed |
| TL-1637-TC10 | Inspecting — Damaged — deduplication hash correctly versione | — | TS-018 | Inspecting — Damaged — deduplication hash correctly versioned | — | Passed |
| TL-1637-TC11 | Inspecting — Expired — deduplication hash correctly versione | — | TS-018 | Inspecting — Expired — deduplication hash correctly versioned | — | Passed |
| TL-1637-TC12 | Holding — deduplication hash correctly versioned | — | TS-018 | Holding — deduplication hash correctly versioned | — | Passed |
| TL-1637-TC13 | Destroying — deduplication hash correctly versioned | — | TS-018 | Destroying — deduplication hash correctly versioned | — | Passed |
| TL-1637-TC14 | Dispensing — deduplication hash correctly versioned | — | TS-018 | Dispensing — deduplication hash correctly versioned | — | Passed |
| TL-1637-TC15 | Decommissioning — Stolen — deduplication hash correctly vers | — | TS-018 | Decommissioning — Stolen — deduplication hash correctly versioned | — | Passed |
| TL-1637-TC16 | Decommissioning — Lost — deduplication hash correctly versio | — | TS-018 | Decommissioning — Lost — deduplication hash correctly versioned | — | Passed |
| TL-1637-TC17 | Decommissioning — Export — deduplication hash correctly vers | — | TS-018 | Decommissioning — Export — deduplication hash correctly versioned | — | Passed |
| TL-1651-TC01 | Upload CSV with all unique serials and batch numbers | — | TS-017 | Upload CSV with all unique serials and batch numbers | — | Passed |
| TL-1651-TC02 | Upload CSV with serial number that already exists in the sys | — | TS-017 | Upload CSV with serial number that already exists in the system | — | Passed |
| TL-1651-TC03 | Upload CSV with existing batch number but different serial n | — | TS-017 | Upload CSV with existing batch number but different serial numbers | — | Passed |
| TL-1651-TC04 | Upload CSV with duplicate serials within the same file | — | TS-017 | Upload CSV with duplicate serials within the same file | — | Passed |
| TL-1651-TC05 | Upload CSV with duplicate batch numbers within the same file | — | TS-017 | Upload CSV with duplicate batch numbers within the same file | — | Passed |
| TL-1651-TC06 | Upload CSV with both duplicate serials AND duplicate batches | — | TS-017 | Upload CSV with both duplicate serials AND duplicate batches | — | Passed |
| TL-1651-TC07 | Verify nothing was written when duplicates are found | — | TS-017 | Verify nothing was written when duplicates are found | — | Passed |
| TL-1651-TC08 | Upload CSV with all unique serials and case numbers | — | TS-017 | Upload CSV with all unique serials and case numbers | — | Passed |
| TL-1651-TC09 | Case-level: duplicate serial already exists in system | — | TS-017 | Case-level: duplicate serial already exists in system | — | Passed |
| TL-1651-TC10 | Case-level: duplicate case number already exists in system | — | TS-017 | Case-level: duplicate case number already exists in system | — | Passed |
| TL-1651-TC11 | Case-level: duplicate serials within same file | — | TS-017 | Case-level: duplicate serials within same file | — | Passed |
| TL-1651-TC12 | Case-level: duplicate case numbers within same file | — | TS-017 | Case-level: duplicate case numbers within same file | — | Passed |
| TL-1651-TC13 | Case-level: both duplicate serials AND case numbers | — | TS-017 | Case-level: both duplicate serials AND case numbers | — | Passed |
| TL-1651-TC14 | Case-level: verify nothing written on duplicate block | — | TS-017 | Case-level: verify nothing written on duplicate block | — | Passed |
| TL-1651-TC15 | Package-level: duplicate serial already exists in system | — | TS-017 | Package-level: duplicate serial already exists in system | — | Passed |
| TL-1651-TC16 | Package-level: duplicate package number already exists in sy | — | TS-017 | Package-level: duplicate package number already exists in system | — | Passed |
| TL-1651-TC17 | Package-level: duplicate serials within same file | — | TS-017 | Package-level: duplicate serials within same file | — | Passed |
| TL-1651-TC18 | Package-level: duplicate package numbers within same file | — | TS-017 | Package-level: duplicate package numbers within same file | — | Passed |
| TL-1651-TC19 | Package-level: both duplicate serials AND package numbers | — | TS-017 | Package-level: both duplicate serials AND package numbers | — | Passed |
| TL-1651-TC20 | Package-level: verify nothing written on duplicate block | — | TS-017 | Package-level: verify nothing written on duplicate block | — | Passed |
| TL-1651-TC21 | Upload CSV with all unique serials and package numbers (pack | — | TS-017 | Upload CSV with all unique serials and package numbers (package-level happy path) | — | Passed |
| TL-1657-TC01 | Pickup date cannot be set before current date (form validati | — | TS-019 | Pickup date cannot be set before current date (form validation) | — | Passed |
| TL-1657-TC02 | Pickup date cannot be before current date (API validation) | — | TS-019 | Pickup date cannot be before current date (API validation) | — | Passed |
| TL-1657-TC03 | Expected delivery date must be on or after pickup date (form | — | TS-019 | Expected delivery date must be on or after pickup date (form validation) | — | Passed |
| TL-1657-TC04 | Expected delivery date equal to pickup date is accepted | — | TS-019 | Expected delivery date equal to pickup date is accepted | — | Passed |
| TL-1657-TC05 | Expected delivery date after pickup date is accepted | — | TS-019 | Expected delivery date after pickup date is accepted | — | Passed |
| TL-1659-TC01 | CSV upload changed from multi-file to single file upload | — | TS-020 | CSV upload changed from multi-file to single file upload | — | Passed |
| TL-1659-TC02 | Single CSV upload with small dataset - functional check | — | TS-020 | Single CSV upload with small dataset - functional check | — | Passed |
| TL-1659-TC05 | Upload progress/feedback shown to user during processing | — | TS-020 | Upload progress/feedback shown to user during processing | — | Passed |
| TL-1659-TC06 | Error handling - upload invalid/malformed CSV | — | TS-020 | Error handling - upload invalid/malformed CSV | — | Passed |
| TL-1659-TC07 | File type validation - non-CSV file rejected | — | TS-020 | File type validation - non-CSV file rejected | — | Passed |
| MFG-BATCH-EDGE-001 | Batch number at the exact 20-character limit is accepted | — | TS-005 | Batch number at the exact 20-character limit is accepted | — | Not Run |
| MFG-BATCH-EDGE-002 | Batch number exceeding 20 characters is rejected | — | TS-005 | Batch number exceeding 20 characters is rejected | — | Not Run |
| MFG-BATCH-EDGE-003 | Batch number with a forbidden character is rejected | — | TS-005 | Batch number with a forbidden character is rejected | — | Not Run |
| MFG-BATCH-EDGE-004 | Serial number at the exact 20-character limit is accepted | — | TS-005 | Serial number at the exact 20-character limit is accepted | — | Not Run |
| MFG-BATCH-EDGE-005 | Serial number exceeding 20 characters is rejected | — | TS-005 | Serial number exceeding 20 characters is rejected | — | Not Run |
| MFG-BATCH-EDGE-006 | Serial number containing a forbidden character is rejected | — | TS-005 | Serial number containing a forbidden character is rejected | — | Not Run |
| MFG-BATCH-EDGE-007 | Duplicate serial numbers within the same batch submission ar | — | TS-005 | Duplicate serial numbers within the same batch submission are rejected or de-duplicated | — | Not Run |
| MFG-BATCH-EDGE-008 | Re-submitting a serial number that already exists on another | — | TS-005 | Re-submitting a serial number that already exists on another batch is rejected | — | Not Run |
| MFG-BATCH-EDGE-009 | Empty serial numbers field blocks submission (Serial Numbers | — | TS-005 | Empty serial numbers field blocks submission (Serial Numbers is required) | — | Not Run |
| MFG-BATCH-EDGE-010 | Missing/blank required Product field blocks submission | — | TS-005 | Missing/blank required Product field blocks submission | — | Not Run |
| MFG-BATCH-EDGE-011 | Missing required Expiry Date blocks submission | — | TS-005 | Missing required Expiry Date blocks submission | — | Not Run |
| MFG-BATCH-EDGE-012 | Expiry Date in the past is rejected or flagged | — | TS-005 | Expiry Date in the past is rejected or flagged | — | Not Run |
| MFG-BATCH-EDGE-014 | Very large serial count (approaching the 50,000/message plat | — | TS-005 | Very large serial count (approaching the 50,000/message platform limit) is handled gracefully | — | Not Run |
| MFG-BATCH-LIST-001 | Search batches by batch number | — | TS-006 | Search batches by batch number | — | Not Run |
| MFG-BATCH-LIST-002 | Search batches by product name | — | TS-006 | Search batches by product name | — | Not Run |
| MFG-BATCH-LIST-003 | Search batches by GTIN | — | TS-006 | Search batches by GTIN | — | Not Run |
| MFG-BATCH-LIST-004 | Search with no matches shows an empty state, not an error | — | TS-006 | Search with no matches shows an empty state, not an error | — | Not Run |
| MFG-BATCH-LIST-005 | Expiry filter narrows results correctly | — | TS-006 | Expiry filter narrows results correctly | — | Not Run |
| MFG-BATCH-LIST-006 | Status filter narrows to Active/Inactive batches only | — | TS-006 | Status filter narrows to Active/Inactive batches only | — | Not Run |
| MFG-BATCH-LIST-007 | Pagination controls move between pages without losing the ac | — | TS-006 | Pagination controls move between pages without losing the active filter | — | Not Run |
| MFG-BATCH-LIST-008 | Bulk CSV import button is present and opens an import flow | — | TS-006 | Bulk CSV import button is present and opens an import flow | — | Not Run |
| MFG-CASE-004 | "Select First N" quick-select picks exactly N serials from t | — | TS-007 | "Select First N" quick-select picks exactly N serials from the chosen batch | — | Not Run |
| MFG-CASE-005 | Multiple products can be added to a single case via "+ Add P | — | TS-007 | Multiple products can be added to a single case via "+ Add Product" | — | Not Run |
| MFG-CASE-EDGE-001 | Quantity cannot exceed the batch's Available count | — | TS-008 | Quantity cannot exceed the batch's Available count | — | Not Run |
| MFG-CASE-EDGE-002 | Quantity of 0 is rejected | — | TS-008 | Quantity of 0 is rejected | — | Not Run |
| MFG-CASE-EDGE-003 | Creating a case with no batch selected is blocked | — | TS-008 | Creating a case with no batch selected is blocked | — | Not Run |
| MFG-CASE-EDGE-004 | A batch with 0 Available serials does not appear as usable i | — | TS-008 | A batch with 0 Available serials does not appear as usable in the batch dropdown | — | Not Run |
| MFG-CASE-EDGE-005 | Selecting fewer serials than the entered Quantity is blocked | — | TS-008 | Selecting fewer serials than the entered Quantity is blocked at Review step | — | Not Run |
| MFG-DESTROY-001 | Record destruction for serials still at the manufacturer's o | — | TS-014 | Record destruction for serials still at the manufacturer's own site | — | Not Run |
| MFG-DESTROY-002 | "Apply to entire batch" adds every eligible serial from sele | — | TS-014 | "Apply to entire batch" adds every eligible serial from selected batches | — | Not Run |
| MFG-DESTROY-003 | Only units still at the manufacturer's site are offered for | — | TS-014 | Only units still at the manufacturer's site are offered for destruction | — | Not Run |
| MFG-DESTROY-004 | Notes field is required | — | TS-014 | Notes field is required | — | Not Run |
| MFG-DESTROY-005 | Certificate reference auto-generates a GDTI-format URN when | — | TS-014 | Certificate reference auto-generates a GDTI-format URN when left blank | — | Not Run |
| MFG-DESTROY-006 | Proof of destruction photo upload respects the 512 KB size l | — | TS-014 | Proof of destruction photo upload respects the 512 KB size limit | — | Not Run |
| MFG-PKG-003 | Package assembly supports selecting multiple cases into one | — | TS-009 | Package assembly supports selecting multiple cases into one package | — | Not Run |
| MFG-PKG-EDGE-002 | A case that already belongs to another package cannot be sel | — | TS-010 | A case that already belongs to another package cannot be selected again | — | Not Run |
| MFG-PKG-EDGE-003 | Maximum aggregation depth (3 levels: Item > Case > Pallet) i | — | TS-010 | Maximum aggregation depth (3 levels: Item > Case > Pallet) is enforced | — | Not Run |
| MFG-SHIP-003 | Save as Draft persists a shipment without dispatching it | — | TS-011 | Save as Draft persists a shipment without dispatching it | — | Not Run |
| MFG-SHIP-004 | Reference number auto-generates when left blank | — | TS-011 | Reference number auto-generates when left blank | — | Not Run |
| MFG-SHIP-EDGE-001 | A package still PENDING_APPROVAL cannot be selected for ship | — | TS-012 | A package still PENDING_APPROVAL cannot be selected for shipment | — | Not Run |
| MFG-SHIP-EDGE-002 | A REJECTED package cannot be selected for shipment | — | TS-012 | A REJECTED package cannot be selected for shipment | — | Not Run |
| MFG-SHIP-EDGE-003 | A package already attached to a dispatched shipment cannot b | — | TS-012 | A package already attached to a dispatched shipment cannot be selected again | — | Not Run |
| MFG-SHIP-EDGE-004 | Expected Delivery Date before Pickup Date is rejected or fla | — | TS-012 | Expected Delivery Date before Pickup Date is rejected or flagged | — | Not Run |
| MFG-SHIP-EDGE-005 | Missing required Receiver blocks Dispatch Now | — | TS-012 | Missing required Receiver blocks Dispatch Now | — | Not Run |
| MFG-SHIP-EDGE-006 | Missing required Logistics Provider blocks Dispatch Now | — | TS-012 | Missing required Logistics Provider blocks Dispatch Now | — | Not Run |
| MFG-SHIP-EDGE-007 | Missing Pickup Location or Destination Address blocks Dispat | — | TS-012 | Missing Pickup Location or Destination Address blocks Dispatch Now | — | Not Run |
| MFG-SHIP-LIST-001 | Search shipments by SSCC, customer, carrier, or ID | — | TS-013 | Search shipments by SSCC, customer, carrier, or ID | — | Not Run |
| MFG-SHIP-LIST-002 | Status filter narrows shipments correctly | — | TS-013 | Status filter narrows shipments correctly | — | Not Run |
| MFG-SHIP-LIST-003 | Expanding a shipment row via chevron reveals its full packag | — | TS-013 | Expanding a shipment row via chevron reveals its full package/case/batch/serial hierarchy | — | Not Run |
| MFG-USER-001 | Create a new manufacturer sub-user | — | TS-015 | Create a new manufacturer sub-user | — | Not Run |
| MFG-USER-002 | Deactivated user can be reactivated | — | TS-015 | Deactivated user can be reactivated | — | Not Run |
| MFG-USER-003 | Search users by name or email | — | TS-015 | Search users by name or email | — | Not Run |
| MFG-USER-EDGE-001 | Password shorter than 8 characters is rejected | — | TS-016 | Password shorter than 8 characters is rejected | — | Not Run |
| MFG-USER-EDGE-002 | Password and Confirm Password mismatch is rejected | — | TS-016 | Password and Confirm Password mismatch is rejected | — | Not Run |
| MFG-USER-EDGE-003 | Creating a user with an email already registered in the syst | — | TS-016 | Creating a user with an email already registered in the system is rejected | — | Not Run |
| MFG-USER-EDGE-004 | Malformed email is rejected | — | TS-016 | Malformed email is rejected | — | Not Run |
| MFG-SHIP-002 | Receiver search returns multiple distributor-type parties an | — | TS-011 | Receiver search returns multiple distributor-type parties and must be chosen carefully | DF-001 |  |
| TL-1596-TC03 | Manufacturer Error Handling — Schema validation missing epci | — | TS-016 | Manufacturer Error Handling — Schema validation missing epcisBody (400) | DF-002 |  |
| TL-1596-TC04 | Manufacturer Error Handling — Duplicate detection resubmit s | — | TS-016 | Manufacturer Error Handling — Duplicate detection resubmit same eventID (409) | DF-003 |  |
| TL-1637-TC18 | Stock Taking — deduplication hash versioned with updated biz | — | TS-018 | Stock Taking — deduplication hash versioned with updated bizStep name | DF-004 |  |
| TL-1659-TC03 | CSV upload latency with 500 rows - before fix baseline was 8 | — | TS-020 | CSV upload latency with 500 rows - before fix baseline was 8 seconds | DF-005 |  |
| TL-1659-TC04 | CSV upload latency with 2MB data - post-fix target <= 2 seco | — | TS-020 | CSV upload latency with 2MB data - post-fix target <= 2 seconds | — |  |
| MODULE: Distributor (KEMSA) - UI |  |  |  | 22 cases |  |  |
| DIST-HIST-001 | History tab shows a log of past pack/unpack operations | — | TS-026 | History tab shows a log of past pack/unpack operations | — | Passed |
| DIST-RECV-001 | Receive an incoming shipment addressed to this distributor | — | TS-021 | Receive an incoming shipment addressed to this distributor | — | Passed |
| DIST-RECV-002 | Receive modal pre-fills the full SSCC list and recadv refere | — | TS-021 | Receive modal pre-fills the full SSCC list and recadv reference from the shipment | — | Passed |
| DIST-RECV-003 | Received shipment shows the correct hierarchy on expand (pac | — | TS-021 | Received shipment shows the correct hierarchy on expand (packages → cases → batches → serials) | — | Passed |
| DIST-RECV-EDGE-001 | A shipment dispatched to a different party ("KEMSA Dev") doe | — | TS-022 | A shipment dispatched to a different party ("KEMSA Dev") does not appear in this account's incoming list | — | Passed |
| DIST-RECV-EDGE-002 | Receiving the same shipment twice is blocked (idempotency) | — | TS-022 | Receiving the same shipment twice is blocked (idempotency) | — | Passed |
| DIST-RECV-EDGE-003 | The default "Forward shipments" list filter does not show in | — | TS-022 | The default "Forward shipments" list filter does not show incoming shipments | — | Passed |
| DIST-SHIP-001 | KEMSA creates and dispatches a forward shipment to a downstr | — | TS-023 | KEMSA creates and dispatches a forward shipment to a downstream facility | — | Passed |
| DIST-SHIP-002 | Save as Draft persists a forward shipment without dispatchin | — | TS-023 | Save as Draft persists a forward shipment without dispatching | — | Passed |
| DIST-UNPACK-001 | Unpack all cases from an available package (Select Mode, Sel | — | TS-024 | Unpack all cases from an available package (Select Mode, Select All) | — | Passed |
| DIST-UNPACK-002 | Partial unpack: select and unpack only some cases from a mul | — | TS-024 | Partial unpack: select and unpack only some cases from a multi-case package | — | Passed |
| DIST-UNPACK-003 | "Scan Mode" is available as an alternative to manual selecti | — | TS-024 | "Scan Mode" is available as an alternative to manual selection | — | Passed |
| DIST-UNPACK-004 | Package search filters the Available Packages list by label, | — | TS-024 | Package search filters the Available Packages list by label, SSCC, or shipment number | — | Passed |
| DIST-USER-001 | Create a new distributor sub-user | — | TS-027 | Create a new distributor sub-user | — | Passed |
| DIST-USER-002 | Search distributor users by name or email | — | TS-027 | Search distributor users by name or email | — | Passed |
| DIST-USER-EDGE-001 | Password shorter than 8 characters is rejected | — | TS-028 | Password shorter than 8 characters is rejected | — | Passed |
| DIST-USER-EDGE-002 | Duplicate email is rejected | — | TS-028 | Duplicate email is rejected | — | Passed |
| TL-1657-TC06 | Packages with zero cases excluded from "available for unpack | — | TS-029 | Packages with zero cases excluded from "available for unpack" list | — | Passed |
| TL-1657-TC07 | Unpack button is disabled when package has no cases | — | TS-029 | Unpack button is disabled when package has no cases | — | Passed |
| TL-1657-TC08 | SSCC display on Unpack tab shows correct value | — | TS-029 | SSCC display on Unpack tab shows correct value | — | Passed |
| DIST-PACK-001 | Distributor re-packs received/unpacked items into a new logi | — | TS-025 | Distributor re-packs received/unpacked items into a new logistics unit | — | Not Run |
| DIST-PACK-002 | Cross-location packing within a single event is rejected | — | TS-025 | Cross-location packing within a single event is rejected | — | Not Run |
| MODULE: Regulator - Approval & Recalls |  |  |  | 31 cases |  |  |
| REG-APPR-001 | Approve a pending manufacturer package | — | TS-030 | Approve a pending manufacturer package | — | Passed |
| REG-APPR-004 | Clicking a package row expands the full serialization hierar | — | TS-030 | Clicking a package row expands the full serialization hierarchy before deciding | — | Passed |
| REG-APPR-005 | Filters narrow the queue by Status, Package/SSCC, and Manufa | — | TS-030 | Filters narrow the queue by Status, Package/SSCC, and Manufacturer | — | Passed |
| REG-APPR-EDGE-001 | An already-approved package cannot be approved again | — | TS-031 | An already-approved package cannot be approved again | — | Passed |
| REG-APPR-EDGE-002 | Searching for a nonexistent package label shows an empty sta | — | TS-031 | Searching for a nonexistent package label shows an empty state, not an error | — | Passed |
| REG-APPR-EDGE-003 | A manufacturer cannot self-approve their own package via any | — | TS-031 | A manufacturer cannot self-approve their own package via any client-side trick (server-side RBAC) | — | Passed |
| REG-RECALL-001 | Initiate a recall for a specific batch with a valid reason a | — | TS-033 | Initiate a recall for a specific batch with a valid reason and evidence | — | Passed |
| REG-RECALL-002 | Product Recalls table lists batch, identifier, level, status | — | TS-033 | Product Recalls table lists batch, identifier, level, status, resolution, and initiator | — | Passed |
| REG-RECALL-003 | Search recalls by SGTIN, Batch, GTIN, SSCC, or Product Name | — | TS-033 | Search recalls by SGTIN, Batch, GTIN, SSCC, or Product Name | — | Passed |
| REG-RECALL-DASH-001 | Recall Dashboard renders active recall metrics | — | TS-032 | Recall Dashboard renders active recall metrics | — | Passed |
| REG-RECALL-EDGE-001 | Reason for Recall shorter than the 10-character minimum is r | — | TS-034 | Reason for Recall shorter than the 10-character minimum is rejected | — | Passed |
| REG-RECALL-EDGE-002 | Missing Batch Number blocks submission | — | TS-034 | Missing Batch Number blocks submission | — | Passed |
| REG-RECALL-EDGE-003 | Missing Detection Method blocks submission | — | TS-034 | Missing Detection Method blocks submission | — | Passed |
| REG-RECALL-EDGE-004 | Missing required Evidence attachment blocks submission | — | TS-034 | Missing required Evidence attachment blocks submission | — | Passed |
| REG-RECALL-EDGE-005 | A recall on a nonexistent/unregistered batch number is rejec | — | TS-034 | A recall on a nonexistent/unregistered batch number is rejected or flagged | — | Passed |
| REG-RECALL-EDGE-007 | A dispensing or shipment event submitted for an already-reca | — | TS-034 | A dispensing or shipment event submitted for an already-recalled EPC is accepted but flagged | — | Passed |
| TL-1672-TC01 | Total count on metrics card matches total count in data list | — | TS-036 | Total count on metrics card matches total count in data list | — | Passed |
| TL-1672-TC02 | Rejected count on metrics card matches rejected items in lis | — | TS-036 | Rejected count on metrics card matches rejected items in list | — | Passed |
| TL-1672-TC03 | Approved count on metrics card matches approved items in lis | — | TS-036 | Approved count on metrics card matches approved items in list | — | Passed |
| TL-1672-TC04 | Pending count on metrics card matches pending items in list | — | TS-036 | Pending count on metrics card matches pending items in list | — | Passed |
| TL-1672-TC05 | Pagination appears when list exceeds 50 items | — | TS-036 | Pagination appears when list exceeds 50 items | — | Passed |
| TL-1672-TC06 | Pagination - last page shows remaining items correctly | — | TS-036 | Pagination - last page shows remaining items correctly | — | Passed |
| TL-1672-TC07 | Server-side status filter returns correct results | — | TS-036 | Server-side status filter returns correct results | — | Passed |
| TL-1672-TC08 | Server-side search filter returns correct results | — | TS-036 | Server-side search filter returns correct results | — | Passed |
| TL-1672-TC09 | Server-side manufacturer filter returns correct results | — | TS-036 | Server-side manufacturer filter returns correct results | — | Passed |
| TL-1672-TC10 | Combined filters - status + manufacturer | — | TS-036 | Combined filters - status + manufacturer | — | Passed |
| REG-APPR-002 | Reject a pending manufacturer package | — | TS-030 | Reject a pending manufacturer package | DF-006 |  |
| REG-APPR-003 | Package Approval dashboard tiles reflect live counts | — | TS-030 | Package Approval dashboard tiles reflect live counts | DF-007 |  |
| REG-RECALL-BUG-001 | The "Active Recalls" stat link under Analytics leads to a 40 | — | TS-035 | The "Active Recalls" stat link under Analytics leads to a 404 | DF-010 |  |
| REG-RECALL-DASH-002 | ALL / ACTIVE / CLOSED filter toggles change the recall list | — | TS-032 | ALL / ACTIVE / CLOSED filter toggles change the recall list scope | DF-008 |  |
| REG-RECALL-EDGE-006 | Optional GTIN field, when provided, recalls the entire produ | — | TS-034 | Optional GTIN field, when provided, recalls the entire product line across all batches | DF-009 |  |
| MODULE: Regulator - Events & Journey |  |  |  | 14 cases |  |  |
| REG-EVT-001 | Search for an EPCIS event by EPC or event ID | — | TS-037 | Search for an EPCIS event by EPC or event ID | — | Passed |
| REG-EVT-002 | Filters panel narrows events by type/dates/party/bizstep/GLN | — | TS-037 | Filters panel narrows events by type/dates/party/bizstep/GLN/SGTIN/SSCC | — | Passed |
| REG-EVT-003 | Clear resets all active filters | — | TS-037 | Clear resets all active filters | — | Passed |
| REG-FLAG-001 | Flagged Events lists events carrying a validation warning co | — | TS-038 | Flagged Events lists events carrying a validation warning code | — | Passed |
| REG-JOURNEY-001 | Track a product journey by SSCC | — | TS-040 | Track a product journey by SSCC | — | Passed |
| REG-JOURNEY-002 | Track a product journey by individual serial (SGTIN) | — | TS-040 | Track a product journey by individual serial (SGTIN) | — | Passed |
| REG-JOURNEY-003 | Tracking an unknown/nonexistent SSCC or serial shows a clear | — | TS-040 | Tracking an unknown/nonexistent SSCC or serial shows a clear not-found state | — | Passed |
| REG-JOURNEY-004 | Tracking a package that was received under the KEMSA Dev / r | — | TS-040 | Tracking a package that was received under the KEMSA Dev / real KEMSA ambiguity resolves to the correct owning party | — | Passed |
| REG-PART-001 | Participants page lists all registered supply-chain parties | — | TS-039 | Participants page lists all registered supply-chain parties | — | Passed |
| REG-EVT-004 | Export downloads the currently filtered event list | — | TS-037 | Export downloads the currently filtered event list | — | Not Run |
| REG-FLAG-002 | "Workqueue" vs "All Events" tabs scope the flagged list diff | — | TS-038 | "Workqueue" vs "All Events" tabs scope the flagged list differently | — | Not Run |
| REG-FLAG-003 | Refresh re-fetches the flagged events list | — | TS-038 | Refresh re-fetches the flagged events list | — | Not Run |
| REG-FLAG-004 | A high-severity flag (e.g. RECALL_ACTIVE, INVALID_TERMINAL_S | — | TS-038 | A high-severity flag (e.g. RECALL_ACTIVE, INVALID_TERMINAL_STATE) is visually distinguished from a low-severity one (e.g | — | Not Run |
| REG-PART-002 | Participants list can be searched/filtered by name or GLN | — | TS-039 | Participants list can be searched/filtered by name or GLN | DF-011 |  |
| MODULE: Error Declaration |  |  |  | 77 cases |  |  |
| ED-DIST-01-DNO | Distributor â€” Receive (ObjectEvent) â€” error declaration | — | TS-041 | Distributor â€” Receive (ObjectEvent) â€” error declaration did_not_occur | — | Passed |
| ED-DIST-01-DNO | Distributor â€” Receive (ObjectEvent) â€” error declaration | — | TS-041 | Distributor â€” Receive (ObjectEvent) â€” error declaration did_not_occur | — | Passed |
| ED-DIST-01-DNO | Distributor â€” Receive (ObjectEvent) â€” error declaration | — | TS-041 | Distributor â€” Receive (ObjectEvent) â€” error declaration did_not_occur | — | Passed |
| ED-DIST-01-DNO | Distributor â€” Receive (ObjectEvent) â€” error declaration | — | TS-041 | Distributor â€” Receive (ObjectEvent) â€” error declaration did_not_occur | — | Passed |
| ED-DIST-01-INC | Distributor â€” Receive (ObjectEvent) â€” error declaration | — | TS-041 | Distributor â€” Receive (ObjectEvent) â€” error declaration incorrect_data | — | Passed |
| ED-DIST-01-INC | Distributor â€” Receive (ObjectEvent) â€” error declaration | — | TS-041 | Distributor â€” Receive (ObjectEvent) â€” error declaration incorrect_data | — | Passed |
| ED-DIST-01-INC | Distributor â€” Receive (ObjectEvent) â€” error declaration | — | TS-041 | Distributor â€” Receive (ObjectEvent) â€” error declaration incorrect_data | — | Passed |
| ED-DIST-02-DNO | Distributor â€” Unpack (AggregationEvent) â€” error declarat | — | TS-041 | Distributor â€” Unpack (AggregationEvent) â€” error declaration did_not_occur | — | Passed |
| ED-DIST-02-DNO | Distributor â€” Unpack (AggregationEvent) â€” error declarat | — | TS-041 | Distributor â€” Unpack (AggregationEvent) â€” error declaration did_not_occur | — | Passed |
| ED-DIST-02-DNO | Distributor â€” Unpack (AggregationEvent) â€” error declarat | — | TS-041 | Distributor â€” Unpack (AggregationEvent) â€” error declaration did_not_occur | — | Passed |
| ED-DIST-02-DNO | Distributor â€” Unpack (AggregationEvent) â€” error declarat | — | TS-041 | Distributor â€” Unpack (AggregationEvent) â€” error declaration did_not_occur | — | Passed |
| ED-DIST-02-INC | Distributor â€” Unpack (AggregationEvent) â€” error declarat | — | TS-041 | Distributor â€” Unpack (AggregationEvent) â€” error declaration incorrect_data | — | Passed |
| ED-DIST-02-INC | Distributor â€” Unpack (AggregationEvent) â€” error declarat | — | TS-041 | Distributor â€” Unpack (AggregationEvent) â€” error declaration incorrect_data | — | Passed |
| ED-DIST-02-INC | Distributor â€” Unpack (AggregationEvent) â€” error declarat | — | TS-041 | Distributor â€” Unpack (AggregationEvent) â€” error declaration incorrect_data | — | Passed |
| ED-DIST-03-DNO | Distributor â€” Pack (AggregationEvent) â€” error declaratio | — | TS-041 | Distributor â€” Pack (AggregationEvent) â€” error declaration did_not_occur | — | Passed |
| ED-DIST-03-DNO | Distributor â€” Pack (AggregationEvent) â€” error declaratio | — | TS-041 | Distributor â€” Pack (AggregationEvent) â€” error declaration did_not_occur | — | Passed |
| ED-DIST-03-DNO | Distributor â€” Pack (AggregationEvent) â€” error declaratio | — | TS-041 | Distributor â€” Pack (AggregationEvent) â€” error declaration did_not_occur | — | Passed |
| ED-DIST-03-DNO | Distributor â€” Pack (AggregationEvent) â€” error declaratio | — | TS-041 | Distributor â€” Pack (AggregationEvent) â€” error declaration did_not_occur | — | Passed |
| ED-DIST-03-INC | Distributor â€” Pack (AggregationEvent) â€” error declaratio | — | TS-041 | Distributor â€” Pack (AggregationEvent) â€” error declaration incorrect_data | — | Passed |
| ED-DIST-03-INC | Distributor â€” Pack (AggregationEvent) â€” error declaratio | — | TS-041 | Distributor â€” Pack (AggregationEvent) â€” error declaration incorrect_data | — | Passed |
| ED-DIST-03-INC | Distributor â€” Pack (AggregationEvent) â€” error declaratio | — | TS-041 | Distributor â€” Pack (AggregationEvent) â€” error declaration incorrect_data | — | Passed |
| ED-DIST-04-DNO | Distributor â€” Ship (ObjectEvent) â€” error declaration did | — | TS-041 | Distributor â€” Ship (ObjectEvent) â€” error declaration did_not_occur | — | Passed |
| ED-DIST-04-DNO | Distributor â€” Ship (ObjectEvent) â€” error declaration did | — | TS-041 | Distributor â€” Ship (ObjectEvent) â€” error declaration did_not_occur | — | Passed |
| ED-DIST-04-DNO | Distributor â€” Ship (ObjectEvent) â€” error declaration did | — | TS-041 | Distributor â€” Ship (ObjectEvent) â€” error declaration did_not_occur | — | Passed |
| ED-DIST-04-DNO | Distributor â€” Ship (ObjectEvent) â€” error declaration did | — | TS-041 | Distributor â€” Ship (ObjectEvent) â€” error declaration did_not_occur | — | Passed |
| ED-DIST-04-INC | Distributor â€” Ship (ObjectEvent) â€” error declaration inc | — | TS-041 | Distributor â€” Ship (ObjectEvent) â€” error declaration incorrect_data | — | Passed |
| ED-DIST-04-INC | Distributor â€” Ship (ObjectEvent) â€” error declaration inc | — | TS-041 | Distributor â€” Ship (ObjectEvent) â€” error declaration incorrect_data | — | Passed |
| ED-DIST-04-INC | Distributor â€” Ship (ObjectEvent) â€” error declaration inc | — | TS-041 | Distributor â€” Ship (ObjectEvent) â€” error declaration incorrect_data | — | Passed |
| ED-FAC-01-DNO | Facility â€” Receive (ObjectEvent) â€” error declaration did | — | TS-041 | Facility â€” Receive (ObjectEvent) â€” error declaration did_not_occur | — | Passed |
| ED-FAC-01-DNO | Facility â€” Receive (ObjectEvent) â€” error declaration did | — | TS-041 | Facility â€” Receive (ObjectEvent) â€” error declaration did_not_occur | — | Passed |
| ED-FAC-01-DNO | Facility â€” Receive (ObjectEvent) â€” error declaration did | — | TS-041 | Facility â€” Receive (ObjectEvent) â€” error declaration did_not_occur | — | Passed |
| ED-FAC-01-DNO | Facility â€” Receive (ObjectEvent) â€” error declaration did | — | TS-041 | Facility â€” Receive (ObjectEvent) â€” error declaration did_not_occur | — | Passed |
| ED-FAC-01-INC | Facility â€” Receive (ObjectEvent) â€” error declaration inc | — | TS-041 | Facility â€” Receive (ObjectEvent) â€” error declaration incorrect_data | — | Passed |
| ED-FAC-01-INC | Facility â€” Receive (ObjectEvent) â€” error declaration inc | — | TS-041 | Facility â€” Receive (ObjectEvent) â€” error declaration incorrect_data | — | Passed |
| ED-FAC-01-INC | Facility â€” Receive (ObjectEvent) â€” error declaration inc | — | TS-041 | Facility â€” Receive (ObjectEvent) â€” error declaration incorrect_data | — | Passed |
| ED-FAC-02-DNO | Facility â€” Unpack (AggregationEvent) â€” error declaration | — | TS-041 | Facility â€” Unpack (AggregationEvent) â€” error declaration did_not_occur | — | Passed |
| ED-FAC-02-DNO | Facility â€” Unpack (AggregationEvent) â€” error declaration | — | TS-041 | Facility â€” Unpack (AggregationEvent) â€” error declaration did_not_occur | — | Passed |
| ED-FAC-02-DNO | Facility â€” Unpack (AggregationEvent) â€” error declaration | — | TS-041 | Facility â€” Unpack (AggregationEvent) â€” error declaration did_not_occur | — | Passed |
| ED-FAC-02-DNO | Facility â€” Unpack (AggregationEvent) â€” error declaration | — | TS-041 | Facility â€” Unpack (AggregationEvent) â€” error declaration did_not_occur | — | Passed |
| ED-FAC-02-INC | Facility â€” Unpack (AggregationEvent) â€” error declaration | — | TS-041 | Facility â€” Unpack (AggregationEvent) â€” error declaration incorrect_data | — | Passed |
| ED-FAC-02-INC | Facility â€” Unpack (AggregationEvent) â€” error declaration | — | TS-041 | Facility â€” Unpack (AggregationEvent) â€” error declaration incorrect_data | — | Passed |
| ED-FAC-02-INC | Facility â€” Unpack (AggregationEvent) â€” error declaration | — | TS-041 | Facility â€” Unpack (AggregationEvent) â€” error declaration incorrect_data | — | Passed |
| ED-FAC-03-DNO | Facility â€” Dispense (ObjectEvent) â€” error declaration di | — | TS-041 | Facility â€” Dispense (ObjectEvent) â€” error declaration did_not_occur | — | Passed |
| ED-FAC-03-DNO | Facility â€” Dispense (ObjectEvent) â€” error declaration di | — | TS-041 | Facility â€” Dispense (ObjectEvent) â€” error declaration did_not_occur | — | Passed |
| ED-FAC-03-DNO | Facility â€” Dispense (ObjectEvent) â€” error declaration di | — | TS-041 | Facility â€” Dispense (ObjectEvent) â€” error declaration did_not_occur | — | Passed |
| ED-FAC-03-DNO | Facility â€” Dispense (ObjectEvent) â€” error declaration di | — | TS-041 | Facility â€” Dispense (ObjectEvent) â€” error declaration did_not_occur | — | Passed |
| ED-FAC-03-INC | Facility â€” Dispense (ObjectEvent) â€” error declaration in | — | TS-041 | Facility â€” Dispense (ObjectEvent) â€” error declaration incorrect_data | — | Passed |
| ED-FAC-03-INC | Facility â€” Dispense (ObjectEvent) â€” error declaration in | — | TS-041 | Facility â€” Dispense (ObjectEvent) â€” error declaration incorrect_data | — | Passed |
| ED-FAC-03-INC | Facility â€” Dispense (ObjectEvent) â€” error declaration in | — | TS-041 | Facility â€” Dispense (ObjectEvent) â€” error declaration incorrect_data | — | Passed |
| ED-MFG-01-DNO | Manufacturer â€” Commission (ObjectEvent) â€” error declarat | — | TS-041 | Manufacturer â€” Commission (ObjectEvent) â€” error declaration did_not_occur | — | Passed |
| ED-MFG-01-DNO | Manufacturer â€” Commission (ObjectEvent) â€” error declarat | — | TS-041 | Manufacturer â€” Commission (ObjectEvent) â€” error declaration did_not_occur | — | Passed |
| ED-MFG-01-DNO | Manufacturer â€” Commission (ObjectEvent) â€” error declarat | — | TS-041 | Manufacturer â€” Commission (ObjectEvent) â€” error declaration did_not_occur | — | Passed |
| ED-MFG-01-DNO | Manufacturer â€” Commission (ObjectEvent) â€” error declarat | — | TS-041 | Manufacturer â€” Commission (ObjectEvent) â€” error declaration did_not_occur | — | Passed |
| ED-MFG-01-INC | Manufacturer â€” Commission (ObjectEvent) â€” error declarat | — | TS-041 | Manufacturer â€” Commission (ObjectEvent) â€” error declaration incorrect_data | — | Passed |
| ED-MFG-01-INC | Manufacturer â€” Commission (ObjectEvent) â€” error declarat | — | TS-041 | Manufacturer â€” Commission (ObjectEvent) â€” error declaration incorrect_data | — | Passed |
| ED-MFG-01-INC | Manufacturer â€” Commission (ObjectEvent) â€” error declarat | — | TS-041 | Manufacturer â€” Commission (ObjectEvent) â€” error declaration incorrect_data | — | Passed |
| ED-MFG-02-DNO | Manufacturer â€” Pack (AggregationEvent) â€” error declarati | — | TS-041 | Manufacturer â€” Pack (AggregationEvent) â€” error declaration did_not_occur | — | Passed |
| ED-MFG-02-DNO | Manufacturer â€” Pack (AggregationEvent) â€” error declarati | — | TS-041 | Manufacturer â€” Pack (AggregationEvent) â€” error declaration did_not_occur | — | Passed |
| ED-MFG-02-DNO | Manufacturer â€” Pack (AggregationEvent) â€” error declarati | — | TS-041 | Manufacturer â€” Pack (AggregationEvent) â€” error declaration did_not_occur | — | Passed |
| ED-MFG-02-DNO | Manufacturer â€” Pack (AggregationEvent) â€” error declarati | — | TS-041 | Manufacturer â€” Pack (AggregationEvent) â€” error declaration did_not_occur | — | Passed |
| ED-MFG-02-INC | Manufacturer â€” Pack (AggregationEvent) â€” error declarati | — | TS-041 | Manufacturer â€” Pack (AggregationEvent) â€” error declaration incorrect_data | — | Passed |
| ED-MFG-02-INC | Manufacturer â€” Pack (AggregationEvent) â€” error declarati | — | TS-041 | Manufacturer â€” Pack (AggregationEvent) â€” error declaration incorrect_data | — | Passed |
| ED-MFG-02-INC | Manufacturer â€” Pack (AggregationEvent) â€” error declarati | — | TS-041 | Manufacturer â€” Pack (AggregationEvent) â€” error declaration incorrect_data | — | Passed |
| ED-MFG-03-DNO | Manufacturer â€” SSCC to SSCC Pack (AggregationEvent) â€” er | — | TS-041 | Manufacturer â€” SSCC to SSCC Pack (AggregationEvent) â€” error declaration did_not_occur | — | Passed |
| ED-MFG-03-DNO | Manufacturer â€” SSCC to SSCC Pack (AggregationEvent) â€” er | — | TS-041 | Manufacturer â€” SSCC to SSCC Pack (AggregationEvent) â€” error declaration did_not_occur | — | Passed |
| ED-MFG-03-DNO | Manufacturer â€” SSCC to SSCC Pack (AggregationEvent) â€” er | — | TS-041 | Manufacturer â€” SSCC to SSCC Pack (AggregationEvent) â€” error declaration did_not_occur | — | Passed |
| ED-MFG-03-DNO | Manufacturer â€” SSCC to SSCC Pack (AggregationEvent) â€” er | — | TS-041 | Manufacturer â€” SSCC to SSCC Pack (AggregationEvent) â€” error declaration did_not_occur | — | Passed |
| ED-MFG-03-INC | Manufacturer â€” SSCC to SSCC Pack (AggregationEvent) â€” er | — | TS-041 | Manufacturer â€” SSCC to SSCC Pack (AggregationEvent) â€” error declaration incorrect_data | — | Passed |
| ED-MFG-03-INC | Manufacturer â€” SSCC to SSCC Pack (AggregationEvent) â€” er | — | TS-041 | Manufacturer â€” SSCC to SSCC Pack (AggregationEvent) â€” error declaration incorrect_data | — | Passed |
| ED-MFG-03-INC | Manufacturer â€” SSCC to SSCC Pack (AggregationEvent) â€” er | — | TS-041 | Manufacturer â€” SSCC to SSCC Pack (AggregationEvent) â€” error declaration incorrect_data | — | Passed |
| ED-MFG-04-DNO | Manufacturer â€” Ship (ObjectEvent) â€” error declaration di | — | TS-041 | Manufacturer â€” Ship (ObjectEvent) â€” error declaration did_not_occur | — | Passed |
| ED-MFG-04-DNO | Manufacturer â€” Ship (ObjectEvent) â€” error declaration di | — | TS-041 | Manufacturer â€” Ship (ObjectEvent) â€” error declaration did_not_occur | — | Passed |
| ED-MFG-04-DNO | Manufacturer â€” Ship (ObjectEvent) â€” error declaration di | — | TS-041 | Manufacturer â€” Ship (ObjectEvent) â€” error declaration did_not_occur | — | Passed |
| ED-MFG-04-DNO | Manufacturer â€” Ship (ObjectEvent) â€” error declaration di | — | TS-041 | Manufacturer â€” Ship (ObjectEvent) â€” error declaration did_not_occur | — | Passed |
| ED-MFG-04-INC | Manufacturer â€” Ship (ObjectEvent) â€” error declaration in | — | TS-041 | Manufacturer â€” Ship (ObjectEvent) â€” error declaration incorrect_data | — | Passed |
| ED-MFG-04-INC | Manufacturer â€” Ship (ObjectEvent) â€” error declaration in | — | TS-041 | Manufacturer â€” Ship (ObjectEvent) â€” error declaration incorrect_data | — | Passed |
| ED-MFG-04-INC | Manufacturer â€” Ship (ObjectEvent) â€” error declaration in | — | TS-041 | Manufacturer â€” Ship (ObjectEvent) â€” error declaration incorrect_data | — | Passed |
| MODULE: Regulator - Analytics, Rules & |  |  |  | 29 cases |  |  |
| REG-AN-001 | Analytics Dashboard renders all summary tiles | — | TS-042 | Analytics Dashboard renders all summary tiles | — | Passed |
| REG-AN-002 | Export downloads the analytics report | — | TS-042 | Export downloads the analytics report | — | Passed |
| REG-RULES-001 | All Rules Overview lists every configured rule with severity | — | TS-043 | All Rules Overview lists every configured rule with severity, mode, and status | — | Passed |
| REG-RULES-002 | Advisory Rules tab shows non-blocking, warning-only rules | — | TS-043 | Advisory Rules tab shows non-blocking, warning-only rules | — | Passed |
| REG-RULES-003 | Strict Rules tab shows blocking rules that prevent non-compl | — | TS-043 | Strict Rules tab shows blocking rules that prevent non-compliant shipments | — | Passed |
| REG-RULES-004 | EPCIS ingestion tab documents the full live catalog of partn | — | TS-043 | EPCIS ingestion tab documents the full live catalog of partner-facing warning rules | — | Passed |
| REG-RULES-005 | API Endpoints tab documents the internal Rules Engine REST A | — | TS-043 | API Endpoints tab documents the internal Rules Engine REST API | — | Passed |
| REG-RULES-EDGE-001 | Toggling a rule's enabled state via PUT /api/regulator/rules | — | TS-044 | Toggling a rule's enabled state via PUT /api/regulator/rules/:ruleId takes effect on the next validation | — | Passed |
| REG-RULES-EDGE-002 | A non-regulator role cannot modify rule configuration | — | TS-044 | A non-regulator role cannot modify rule configuration | — | Passed |
| REG-USER-001 | Create a new manufacturer user from the regulator side | — | TS-045 | Create a new manufacturer user from the regulator side | — | Passed |
| REG-USER-002 | Distributor Users tab lists/manages distributor-side account | — | TS-045 | Distributor Users tab lists/manages distributor-side accounts | — | Passed |
| REG-USER-003 | Regulatory Authority Staff tab lists/manages PPB internal ac | — | TS-045 | Regulatory Authority Staff tab lists/manages PPB internal accounts | — | Passed |
| REG-USER-004 | Reactivate a deactivated manufacturer/distributor user | — | TS-045 | Reactivate a deactivated manufacturer/distributor user | — | Passed |
| REG-USER-EDGE-001 | Creating a manufacturer user without selecting an organizati | — | TS-046 | Creating a manufacturer user without selecting an organization is blocked | — | Passed |
| REG-USER-EDGE-002 | Password under 8 characters is rejected | — | TS-046 | Password under 8 characters is rejected | — | Passed |
| REG-USER-EDGE-003 | Duplicate email across party types is rejected | — | TS-046 | Duplicate email across party types is rejected | — | Passed |
| TL-1604-TC01 | Score defaults to 100 when no external submissions exist in | — | TS-047 | Score defaults to 100 when no external submissions exist in filtered date range | — | Passed |
| TL-1604-TC02 | Score drops to 0 when penalty rate exceeds 100 (heavy violat | — | TS-047 | Score drops to 0 when penalty rate exceeds 100 (heavy violations, small denominator) | — | Passed |
| TL-1604-TC03 | High/Medium/Low tiles show correct violation category counts | — | TS-047 | High/Medium/Low tiles show correct violation category counts | — | Passed |
| TL-1604-TC04 | Penalty breakdown displays per-code detail with correct weig | — | TS-047 | Penalty breakdown displays per-code detail with correct weights - HARD_REJECT | — | Passed |
| TL-1604-TC05 | Penalty breakdown - BIZ_HIGH weight verified | — | TS-047 | Penalty breakdown - BIZ_HIGH weight verified | — | Passed |
| TL-1604-TC06 | Penalty breakdown - BIZ_LOW weight verified with multiple oc | — | TS-047 | Penalty breakdown - BIZ_LOW weight verified with multiple occurrences | — | Passed |
| TL-1604-TC07 | Penalty breakdown - BIZ_MEDIUM weight verified | — | TS-047 | Penalty breakdown - BIZ_MEDIUM weight verified | — | Passed |
| TL-1604-TC08 | Total penalty points = sum of all subtotals in breakdown | — | TS-047 | Total penalty points = sum of all subtotals in breakdown | — | Passed |
| TL-1604-TC09 | Date range filter - Apply button activates filter and subtit | — | TS-047 | Date range filter - Apply button activates filter and subtitle updates | — | Passed |
| TL-1604-TC10 | Date range filter - changing To date narrows results correct | — | TS-047 | Date range filter - changing To date narrows results correctly | — | Passed |
| TL-1604-TC11 | 90-day violation chart does NOT affect the compliance score | — | TS-047 | 90-day violation chart does NOT affect the compliance score | — | Passed |
| TL-1604-TC12 | Score cannot go below 0 (floor check) | — | TS-047 | Score cannot go below 0 (floor check) | — | Passed |
| REG-AN-004 | Total Shipments tile matches the count in Manufacturer + Dis | — | TS-042 | Total Shipments tile matches the count in Manufacturer + Distributor Shipments lists | — | Not Run |
| MODULE: Master Data Registry |  |  |  | 25 cases |  |  |
| MD-DQ-001 | Scoring Methodology page documents the exact quality formula | — | TS-051 | Scoring Methodology page documents the exact quality formula | — | Passed |
| MD-DQ-002 | Weighting of the 4 quality components sums to 100% | — | TS-051 | Weighting of the 4 quality components sums to 100% | — | Passed |
| MD-FAC-001 | Facilities (UAT) catalog loads and syncs from Safaricom HIE | — | TS-049 | Facilities (UAT) catalog loads and syncs from Safaricom HIE | — | Passed |
| MD-FAC-002 | Facilities (Production) catalog uses GLN-based columns and s | — | TS-049 | Facilities (Production) catalog uses GLN-based columns and syncs from Safaricom HIE (Prod) | — | Passed |
| MD-MFR-001 | Manufacturers catalog loads with the widest column set of an | — | TS-050 | Manufacturers catalog loads with the widest column set of any Master Data page | — | Passed |
| MD-PRAC-001 | Practitioner Data catalog loads with license/registration co | — | TS-050 | Practitioner Data catalog loads with license/registration columns | — | Passed |
| MD-PREM-001 | Premise Data catalog loads with license/business columns | — | TS-049 | Premise Data catalog loads with license/business columns | — | Passed |
| MD-PROD-001 | Product Catalog loads with GS1-relevant columns | — | TS-048 | Product Catalog loads with GS1-relevant columns | — | Passed |
| MD-PROD-005 | Product Packages sub-catalog loads with its own column set | — | TS-048 | Product Packages sub-catalog loads with its own column set | — | Passed |
| MD-TERM-001 | All 11 terminology code systems are reachable and load their | — | TS-052 | All 11 terminology code systems are reachable and load their own reference tables | — | Passed |
| MD-TERM-003 | Crosswalks dropdown reveals all 3 cross-mapping tables | — | TS-052 | Crosswalks dropdown reveals all 3 cross-mapping tables | — | Passed |
| MD-TERM-004 | ICD-10 → SNOMED CT crosswalk shows a mapping confidence scor | — | TS-052 | ICD-10 → SNOMED CT crosswalk shows a mapping confidence score | — | Passed |
| MD-DQ-003 | Data Quality Report tab on a catalog reflects the documented | — | TS-051 | Data Quality Report tab on a catalog reflects the documented scoring methodology | — | Not Run |
| MD-EDGE-001 | Search with no matches shows an empty state on every catalog | — | TS-053 | Search with no matches shows an empty state on every catalog/terminology page | — | Not Run |
| MD-EDGE-002 | Triggering a sync while a previous sync is still in progress | — | TS-053 | Triggering a sync while a previous sync is still in progress is handled gracefully | — | Not Run |
| MD-EDGE-003 | Pagination on a catalog with 5 pages correctly moves through | — | TS-053 | Pagination on a catalog with 5 pages correctly moves through all pages without duplicate or skipped rows | — | Not Run |
| MD-FAC-003 | Facility UAT and Facility Production data sets remain indepe | — | TS-049 | Facility UAT and Facility Production data sets remain independently synced and do not cross-contaminate | — | Not Run |
| MD-MFR-002 | Manufacturers Approval Status column reflects PPB approval s | — | TS-050 | Manufacturers Approval Status column reflects PPB approval state accurately | — | Not Run |
| MD-PRAC-002 | Practitioner filters narrow by Cadre, County, and License St | — | TS-050 | Practitioner filters narrow by Cadre, County, and License Status | — | Not Run |
| MD-PREM-002 | Premise filters narrow by Business Type, Constituency, and W | — | TS-049 | Premise filters narrow by Business Type, Constituency, and Ward | — | Not Run |
| MD-PROD-002 | "Sync from Regulatory Authority" triggers a data refresh fro | — | TS-048 | "Sync from Regulatory Authority" triggers a data refresh from the source system | — | Not Run |
| MD-PROD-003 | Search filters the Product Catalog by name, brand, generic n | — | TS-048 | Search filters the Product Catalog by name, brand, generic name, or GTIN | — | Not Run |
| MD-PROD-004 | Type filter narrows the catalog to a specific product type | — | TS-048 | Type filter narrows the catalog to a specific product type | — | Not Run |
| MD-PROD-006 | Data Analysis / Data Quality Report / Audit History tabs are | — | TS-048 | Data Analysis / Data Quality Report / Audit History tabs are present on each catalog | — | Not Run |
| MD-TERM-002 | Terminology search works per code system (e.g. search RxNorm | — | TS-052 | Terminology search works per code system (e.g. search RxNorm by drug name) | — | Not Run |
| MODULE: Partner portal |  |  |  | 44 cases |  |  |
| TL-1596-DIST-TC01 | 3.2.1 Receiving — valid inbound SSCC from manufacturer | — | TS-057 | 3.2.1 Receiving — valid inbound SSCC from manufacturer | — | Passed |
| TL-1596-DIST-TC02 | 3.2.2 Unpack — remove items from inbound SSCC | — | TS-057 | 3.2.2 Unpack — remove items from inbound SSCC | — | Passed |
| TL-1596-DIST-TC03 | 3.2.3 Packing — repack SGTINs into outbound SSCC | — | TS-057 | 3.2.3 Packing — repack SGTINs into outbound SSCC | — | Passed |
| TL-1596-DIST-TC04 | 3.2.4 Shipping — ship outbound SSCC to facility (Mandatory) | — | TS-057 | 3.2.4 Shipping — ship outbound SSCC to facility (Mandatory) | — | Passed |
| TL-1596-DIST-TC05 | 3.2.4 Shipping — loose SGTIN under active SSCC (Advisory) | — | TS-057 | 3.2.4 Shipping — loose SGTIN under active SSCC (Advisory) | — | Passed |
| TL-1596-DIST-TC06 | Error Handling — Schema validation malformed EPCIS document | — | TS-057 | Error Handling — Schema validation malformed EPCIS document (400) | — | Passed |
| TL-1596-DIST-TC07 | Error Handling — Duplicate detection resubmit same eventID ( | — | TS-057 | Error Handling — Duplicate detection resubmit same eventID (409) | — | Passed |
| TL-1596-DIST-TC09 | 4.2.1 Special Events — Return Shipping (ship goods back upst | — | TS-057 | 4.2.1 Special Events — Return Shipping (ship goods back upstream) | — | Passed |
| TL-1596-DIST-TC10 | 4.2.2 Special Events — Return Receiving (accept returned goo | — | TS-057 | 4.2.2 Special Events — Return Receiving (accept returned goods) | — | Passed |
| TL-1596-DIST-TC11 | 4.3.2 Special Events — Destruction Completion (destroying/de | — | TS-057 | 4.3.2 Special Events — Destruction Completion (destroying/destroyed) | — | Passed |
| TL-1596-DIST-TC12 | 4.4.1 Special Events — Damaged (inspecting/damaged) | — | TS-057 | 4.4.1 Special Events — Damaged (inspecting/damaged) | — | Passed |
| TL-1596-DIST-TC13 | 4.4.2.1 Special Events — Stolen (decommissioning/stolen) | — | TS-057 | 4.4.2.1 Special Events — Stolen (decommissioning/stolen) | — | Passed |
| TL-1596-DIST-TC14 | 4.4.2.2 Special Events — Lost (decommissioning/inactive) | — | TS-057 | 4.4.2.2 Special Events — Lost (decommissioning/inactive) | — | Passed |
| TL-1596-DIST-TC15 | 4.4.3 Special Events — Expired (inspecting/expired) | — | TS-057 | 4.4.3 Special Events — Expired (inspecting/expired) | — | Passed |
| TL-1596-DIST-TC16 | 4.5 Special Events — Inventory stock_taking (stock_taking/ac | — | TS-057 | 4.5 Special Events — Inventory stock_taking (stock_taking/active) | — | Passed |
| TL-1596-FAC-TC01 | 3.3.1 Receiving — inbound SSCC from distributor | — | TS-059 | 3.3.1 Receiving — inbound SSCC from distributor | — | Passed |
| TL-1596-MAN-TC01 | 3.1.1 Commissioning — valid serialized medicines | — | TS-055 | 3.1.1 Commissioning — valid serialized medicines | — | Passed |
| TL-1596-MAN-TC02 | 3.1.2 Packing — aggregate SGTINs into SSCC | — | TS-055 | 3.1.2 Packing — aggregate SGTINs into SSCC | — | Passed |
| TL-1596-MAN-TC03 | 3.1.3 Shipping — valid shipment to distributor (Mandatory) | — | TS-055 | 3.1.3 Shipping — valid shipment to distributor (Mandatory) | — | Passed |
| TL-1596-MAN-TC04 | 3.1.3 Shipping — loose SGTIN under active SSCC (Advisory) | — | TS-055 | 3.1.3 Shipping — loose SGTIN under active SSCC (Advisory) | — | Passed |
| TL-1596-MAN-TC07 | 4.2.2 Special Events — Return Receiving (accept returned goo | — | TS-055 | 4.2.2 Special Events — Return Receiving (accept returned goods) | — | Passed |
| TL-1596-MAN-TC08 | 4.3.2 Special Events — Destruction Completion (destroying/de | — | TS-055 | 4.3.2 Special Events — Destruction Completion (destroying/destroyed) | — | Passed |
| TL-1596-MAN-TC09 | 4.4.1 Special Events — Damaged (inspecting/damaged) | — | TS-055 | 4.4.1 Special Events — Damaged (inspecting/damaged) | — | Passed |
| TL-1596-MAN-TC10 | 4.4.2.1 Special Events — Stolen (decommissioning/stolen) | — | TS-055 | 4.4.2.1 Special Events — Stolen (decommissioning/stolen) | — | Passed |
| TL-1596-MAN-TC11 | 4.4.2.2 Special Events — Lost (decommissioning/inactive) | — | TS-055 | 4.4.2.2 Special Events — Lost (decommissioning/inactive) | — | Passed |
| TL-1596-MAN-TC12 | 4.4.3 Special Events — Expired (inspecting/expired) | — | TS-055 | 4.4.3 Special Events — Expired (inspecting/expired) | — | Passed |
| TL-1596-MAN-TC13 | Manufacturer overall certification status — all mandatory ca | — | TS-055 | Manufacturer overall certification status — all mandatory cases complete | — | Passed |
| TL-1596-MAN-TC14 | 4.5 Special Events — Inventory and Stock Adjustment (stock_t | — | TS-055 | 4.5 Special Events — Inventory and Stock Adjustment (stock_taking/active) | — | Passed |
| TL-1625-TC01 | Tiberbu Event Flags display all applicable flag types | — | TS-054 | Tiberbu Event Flags display all applicable flag types | — | Passed |
| TL-1625-TC02 | Kenya EMR Dispensing event visible on Event Explorer | — | TS-054 | Kenya EMR Dispensing event visible on Event Explorer | — | Passed |
| TL-1625-TC03 | KEMSA event timestamps match between Partner Portal and Even | — | TS-054 | KEMSA event timestamps match between Partner Portal and Event Explorer | — | Passed |
| TL-1596-DIST-TC08 | Error Handling — Duplicate detection same payload new eventI | — | TS-057 | Error Handling — Duplicate detection same payload new eventID (409) | DF-015 |  |
| TL-1596-FAC-TC02 | 3.3.2 Dispensing — dispense serialized medicine to patient | — | TS-059 | 3.3.2 Dispensing — dispense serialized medicine to patient | DF-016 |  |
| TL-1596-FAC-TC03 | Error Handling — Dispensing unknown SGTIN (validation error | — | TS-059 | Error Handling — Dispensing unknown SGTIN (validation error 422) | DF-017 |  |
| TL-1596-FAC-TC04 | 4.2.1 Special Events — Return Shipping (ship goods back upst | — | TS-059 | 4.2.1 Special Events — Return Shipping (ship goods back upstream) | DF-018 |  |
| TL-1596-FAC-TC05 | 4.3.2 Special Events — Destruction Completion (destroying/de | — | TS-059 | 4.3.2 Special Events — Destruction Completion (destroying/destroyed) | DF-019 |  |
| TL-1596-FAC-TC06 | 4.4.1 Special Events — Damaged (inspecting/damaged) | — | TS-059 | 4.4.1 Special Events — Damaged (inspecting/damaged) | DF-020 |  |
| TL-1596-FAC-TC07 | 4.4.2.1 Special Events — Stolen (decommissioning/stolen) | — | TS-059 | 4.4.2.1 Special Events — Stolen (decommissioning/stolen) | DF-021 |  |
| TL-1596-FAC-TC08 | 4.4.2.2 Special Events — Lost (decommissioning/inactive) | — | TS-059 | 4.4.2.2 Special Events — Lost (decommissioning/inactive) | DF-022 |  |
| TL-1596-FAC-TC09 | 4.4.3 Special Events — Expired (inspecting/expired) | — | TS-059 | 4.4.3 Special Events — Expired (inspecting/expired) | DF-023 |  |
| TL-1596-FAC-TC10 | 4.5 Special Events — Inventory stock_taking (stock_taking/ac | — | TS-059 | 4.5 Special Events — Inventory stock_taking (stock_taking/active) | DF-024 |  |
| TL-1596-MAN-TC05 | Error Handling — Schema validation missing epcisBody (400) | — | TS-055 | Error Handling — Schema validation missing epcisBody (400) | DF-013 |  |
| TL-1596-MAN-TC06 | Error Handling — Duplicate detection resubmit same eventID ( | — | TS-055 | Error Handling — Duplicate detection resubmit same eventID (409) | DF-014 |  |
| TL-1625-TC04 | Public Scanner app recognises external sent serials | — | TS-054 | Public Scanner app recognises external sent serials | DF-012 |  |
| MODULE: Manufacturer - API (EPCIS) |  |  |  | 29 cases |  |  |
| API-MFG-COMM-EDGE-001 | Commissioning event with a duplicate eventID is hard-rejecte | — | TS-061 | Commissioning event with a duplicate eventID is hard-rejected | — | Passed |
| API-MFG-COMM-EDGE-004 | Commissioning event with a future eventTime beyond the 5-min | — | TS-061 | Commissioning event with a future eventTime beyond the 5-minute tolerance is hard-rejected | — | Passed |
| API-MFG-COMM-EDGE-005 | Commissioning event with eventTime more than 7 days in the p | — | TS-061 | Commissioning event with eventTime more than 7 days in the past is accepted but flagged | — | Passed |
| API-MFG-COMM-EDGE-006 | Commissioning event using an unregistered/unknown GTIN prefi | — | TS-061 | Commissioning event using an unregistered/unknown GTIN prefix is flagged | — | Passed |
| API-MFG-COMM-EDGE-008 | Commissioning event exceeding the 50,000 serials/message lim | — | TS-061 | Commissioning event exceeding the 50,000 serials/message limit is rejected | — | Passed |
| API-MFG-COMM-EDGE-009 | Commissioning payload exceeding the 10MB async size limit is | — | TS-061 | Commissioning payload exceeding the 10MB async size limit is rejected | — | Passed |
| API-MFG-PACK-EDGE-001 | Aggregating an uncommissioned SGTIN as a child is flagged | — | TS-063 | Aggregating an uncommissioned SGTIN as a child is flagged | — | Passed |
| API-MFG-PACK-EDGE-002 | Aggregating a child that already has an active parent is rej | — | TS-063 | Aggregating a child that already has an active parent is rejected/flagged | — | Passed |
| API-MFG-PACK-EDGE-006 | Packing children from a different bizLocation than the packi | — | TS-063 | Packing children from a different bizLocation than the packing event is rejected | — | Passed |
| API-MFG-PACK-EDGE-007 | SSCC-to-SSCC aggregation of an in_transit child SSCC is reje | — | TS-063 | SSCC-to-SSCC aggregation of an in_transit child SSCC is rejected | — | Passed |
| API-MFG-PACK-EDGE-009 | A duplicate EPC appearing twice within the same event's chil | — | TS-063 | A duplicate EPC appearing twice within the same event's childEPCs is hard-rejected | — | Passed |
| API-MFG-SHIP-EDGE-001 | Shipping a child SGTIN independently of its active parent SS | — | TS-065 | Shipping a child SGTIN independently of its active parent SSCC is flagged | — | Passed |
| API-MFG-SHIP-EDGE-002 | Shipping an EPC whose prior disposition is damaged/recalled/ | — | TS-065 | Shipping an EPC whose prior disposition is damaged/recalled/destroyed is flagged | — | Passed |
| API-MFG-SHIP-EDGE-003 | Shipping an SGTIN that was never commissioned is flagged | — | TS-065 | Shipping an SGTIN that was never commissioned is flagged | — | Passed |
| API-MFG-COMM-EDGE-002 | Commissioning event mixing two different lot numbers in one | — | TS-061 | Commissioning event mixing two different lot numbers in one event is rejected | — | Not Run |
| API-MFG-COMM-001 | Commission a new SGTIN batch with a valid single lot | — | TS-060 | Commission a new SGTIN batch with a valid single lot | DF-025 |  |
| API-MFG-COMM-002 | Commissioning a foreign MAH product requires cbvmda:countryO | — | TS-060 | Commissioning a foreign MAH product requires cbvmda:countryOfOrigin in ILMD | DF-026 |  |
| API-MFG-COMM-003 | Commissioning a foreign-sourced batch requires sourceList wi | — | TS-060 | Commissioning a foreign-sourced batch requires sourceList with the foreign MAH GLN | DF-027 |  |
| API-MFG-COMM-EDGE-003 | Commissioning event missing eventTimeZoneOffset is hard-reje | — | TS-061 | Commissioning event missing eventTimeZoneOffset is hard-rejected | DF-028 |  |
| API-MFG-COMM-EDGE-007 | Commissioning event with an SGTIN/SSCC/GLN failing GS1 check | — | TS-061 | Commissioning event with an SGTIN/SSCC/GLN failing GS1 check-digit validation is hard-rejected | DF-029 |  |
| API-MFG-COMM-EDGE-010 | Commissioning event action other than ADD is rejected | — | TS-061 | Commissioning event action other than ADD is rejected | DF-030 |  |
| API-MFG-PACK-001 | Pack multiple commissioned SGTINs into a new SSCC | — | TS-062 | Pack multiple commissioned SGTINs into a new SSCC | DF-031 |  |
| API-MFG-PACK-002 | Aggregate cases (SSCCs) into a pallet (SSCC-to-SSCC aggregat | — | TS-062 | Aggregate cases (SSCCs) into a pallet (SSCC-to-SSCC aggregation) | DF-032 |  |
| API-MFG-PACK-EDGE-003 | Cyclic aggregation (parent as child of its own child) is rej | — | TS-063 | Cyclic aggregation (parent as child of its own child) is rejected | DF-033 |  |
| API-MFG-PACK-EDGE-004 | Using an SGTIN as a parentID (instead of SSCC) is rejected | — | TS-063 | Using an SGTIN as a parentID (instead of SSCC) is rejected | DF-034 |  |
| API-MFG-PACK-EDGE-005 | Aggregation depth exceeding 3 levels is rejected | — | TS-063 | Aggregation depth exceeding 3 levels is rejected | DF-035 |  |
| API-MFG-PACK-EDGE-008 | Reusing a pallet SSCC that previously existed as a childEPCs | — | TS-063 | Reusing a pallet SSCC that previously existed as a childEPCs value elsewhere is rejected | DF-036 |  |
| API-MFG-SHIP-001 | Ship a top-level SSCC to a distributor with a valid ASN refe | — | TS-064 | Ship a top-level SSCC to a distributor with a valid ASN reference | DF-037 |  |
| API-MFG-SHIP-EDGE-004 | Shipping event missing the mandatory bizTransactionList (des | — | TS-065 | Shipping event missing the mandatory bizTransactionList (desadv reference) is rejected or flagged | DF-038 |  |
| MODULE: Distributor - API (EPCIS) |  |  |  | 16 cases |  |  |
| API-DIST-PACK-001 | Distributor repacks received items into a new SSCC for onwar | — | TS-068 | Distributor repacks received items into a new SSCC for onward shipment | — | Passed |
| API-DIST-RECV-001 | Receive an SSCC that was shipped to this distributor | — | TS-066 | Receive an SSCC that was shipped to this distributor | — | Passed |
| API-DIST-SHIP-001 | Ship a top-level SSCC from distributor to a facility/dispens | — | TS-069 | Ship a top-level SSCC from distributor to a facility/dispenser | — | Passed |
| API-DIST-UNPACK-002 | Fully unpack all children from a parent SSCC | — | TS-067 | Fully unpack all children from a parent SSCC | — | Passed |
| API-DIST-PACK-002 | Repacking a child already aggregated elsewhere is flagged (C | — | TS-068 | Repacking a child already aggregated elsewhere is flagged (CHILD_ALREADY_AGGREGATED) | DF-048 |  |
| API-DIST-RECV-002 | Receiving disposition must be "active", never "in_transit" o | — | TS-066 | Receiving disposition must be "active", never "in_transit" or "returned", for a normal inbound receipt | DF-039 |  |
| API-DIST-RECV-003 | Receiving an EPC from a party not listed as the shipment des | — | TS-066 | Receiving an EPC from a party not listed as the shipment destination is flagged | DF-040 |  |
| API-DIST-RECV-004 | Receiving an EPC with no prior shipping/in_transit event at | — | TS-066 | Receiving an EPC with no prior shipping/in_transit event at all is flagged | DF-041 |  |
| API-DIST-RECV-005 | A quantity/identity discrepancy at receipt must be recorded | — | TS-066 | A quantity/identity discrepancy at receipt must be recorded via a separate Product Status event, not the receiving event | DF-042 |  |
| API-DIST-RECV-006 | Receiving event missing the mandatory recadv bizTransactionL | — | TS-066 | Receiving event missing the mandatory recadv bizTransactionList is rejected or flagged | DF-043 |  |
| API-DIST-SHIP-002 | Shipping a child SGTIN independently of its active parent SS | — | TS-069 | Shipping a child SGTIN independently of its active parent SSCC is flagged | DF-049 |  |
| API-DIST-SHIP-003 | Shipping an EPC whose prior disposition is not active (damag | — | TS-069 | Shipping an EPC whose prior disposition is not active (damaged/recalled/destroyed) is flagged | DF-050 |  |
| API-DIST-UNPACK-001 | Partially unpack some (not all) children from an active pare | — | TS-067 | Partially unpack some (not all) children from an active parent SSCC | DF-044 |  |
| API-DIST-UNPACK-003 | Unpacking against a parent/child relationship that does not | — | TS-067 | Unpacking against a parent/child relationship that does not exist is flagged | DF-045 |  |
| API-DIST-UNPACK-004 | Unpack event omitting disposition=active is non-conformant | — | TS-067 | Unpack event omitting disposition=active is non-conformant | DF-046 |  |
| API-DIST-UNPACK-005 | Unpacking does not itself change product status (damaged/rec | — | TS-067 | Unpacking does not itself change product status (damaged/recalled) - a separate event is required | DF-047 |  |
| MODULE: Facility - API (EPCIS) |  |  |  | 15 cases |  |  |
| API-FAC-DISP-001 | Dispense fully serialized units by listing each SGTIN in epc | — | TS-072 | Dispense fully serialized units by listing each SGTIN in epcList | — | Passed |
| API-FAC-DISP-002 | Dispense class-level (bulk, un-serialized) stock using quant | — | TS-072 | Dispense class-level (bulk, un-serialized) stock using quantityList only | — | Passed |
| API-FAC-DISP-EDGE-001 | Dispensing an SSCC (instead of SGTIN) is flagged - SSCC not | — | TS-073 | Dispensing an SSCC (instead of SGTIN) is flagged - SSCC not allowed at dispensing | — | Passed |
| API-FAC-DISP-EDGE-005 | Dispensing missing both epcList and quantityList is hard-rej | — | TS-073 | Dispensing missing both epcList and quantityList is hard-rejected | — | Passed |
| API-FAC-RECV-001 | Facility receives an SSCC shipped from a distributor | — | TS-070 | Facility receives an SSCC shipped from a distributor | — | Passed |
| API-FAC-UNPACK-001 | Facility unpacks a received case/pallet for storage or dispe | — | TS-071 | Facility unpacks a received case/pallet for storage or dispensing prep | — | Passed |
| API-FAC-UNPACK-002 | Full unpack (removing all children) is permitted and leaves | — | TS-071 | Full unpack (removing all children) is permitted and leaves an empty SSCC on record | — | Passed |
| API-FAC-UNPACK-003 | Unpacking against a non-existent parent-child relationship i | — | TS-071 | Unpacking against a non-existent parent-child relationship is flagged | — | Passed |
| API-FAC-DISP-003 | Dispense a mixed batch: some serialized SGTINs plus addition | — | TS-072 | Dispense a mixed batch: some serialized SGTINs plus additional class-level quantity in one event | DF-053 |  |
| API-FAC-DISP-EDGE-002 | Dispensing an SGTIN whose prior disposition is not active is | — | TS-073 | Dispensing an SGTIN whose prior disposition is not active is flagged (INVALID_DISPOSITION) | DF-054 |  |
| API-FAC-DISP-EDGE-003 | Dispensing an already-dispensed serial is flagged (SERIAL_AL | — | TS-073 | Dispensing an already-dispensed serial is flagged (SERIAL_ALREADY_DISPENSED) | DF-055 |  |
| API-FAC-DISP-EDGE-004 | Dispensing an expired product is flagged (EXPIRED_PRODUCT) | — | TS-073 | Dispensing an expired product is flagged (EXPIRED_PRODUCT) | DF-056 |  |
| API-FAC-DISP-EDGE-006 | Dispensing a never-commissioned/unknown SGTIN serial is acce | — | TS-073 | Dispensing a never-commissioned/unknown SGTIN serial is accepted instead of rejected — validation gap | DF-057 |  |
| API-FAC-RECV-002 | Facility receiving disposition must be active, never in_tran | — | TS-070 | Facility receiving disposition must be active, never in_transit/returned, for normal inbound receipt | DF-051 |  |
| API-FAC-RECV-003 | Facility receiving an EPC not previously shipped to it is fl | — | TS-070 | Facility receiving an EPC not previously shipped to it is flagged | DF-052 |  |
| MODULE: Special EPCIS Events - API |  |  |  | 50 cases |  |  |
| API-SPEC-APPR-001 | PPB submits a Regulator Approval event releasing a batch int | — | TS-074 | PPB submits a Regulator Approval event releasing a batch into commerce | — | Passed |
| API-SPEC-APPR-002 | A non-PPB party submitting a Regulator Approval (inspecting/ | — | TS-074 | A non-PPB party submitting a Regulator Approval (inspecting/active) event is flagged | — | Passed |
| API-SPEC-APPR-003 | A shipment for a batch with no regulator approval on record | — | TS-074 | A shipment for a batch with no regulator approval on record is flagged | — | Passed |
| API-SPEC-INV-001 | Submit a periodic stock-take event that refreshes last-seen | — | TS-078 | Submit a periodic stock-take event that refreshes last-seen timestamps | — | Passed |
| API-SPEC-INV-002 | A stock-take sighting at a location different from the EPC's | — | TS-078 | A stock-take sighting at a location different from the EPC's last recorded location is flagged | — | Passed |
| API-SPEC-RECALL-001 | PPB initiates a recall, transitioning all affected EPCs to d | — | TS-076 | PPB initiates a recall, transitioning all affected EPCs to disposition=recalled | — | Passed |
| API-SPEC-RECALL-003 | Destruction Completion for a recalled batch transitions disp | — | TS-076 | Destruction Completion for a recalled batch transitions disposition to the terminal state destroyed | — | Passed |
| API-SPEC-RECALL-006 | Any subsequent event referencing an already-destroyed EPC is | — | TS-076 | Any subsequent event referencing an already-destroyed EPC is rejected | — | Passed |
| API-SPEC-RET-001 | Downstream party ships goods back upstream (Return Shipping) | — | TS-075 | Downstream party ships goods back upstream (Return Shipping) | — | Passed |
| API-SPEC-RET-002 | Upstream party receives the returned goods (Return Receiving | — | TS-075 | Upstream party receives the returned goods (Return Receiving) in saleable condition | — | Passed |
| API-SPEC-RET-003 | Return Receiving of goods pending QA review uses disposition | — | TS-075 | Return Receiving of goods pending QA review uses disposition=returned (holding state) | — | Passed |
| API-SPEC-RET-004 | Return Receiving event referencing different EPCs than the p | — | TS-075 | Return Receiving event referencing different EPCs than the prior Return Shipping event is flagged | — | Passed |
| API-SPEC-STATUS-001 | Mark an active unit as damaged | — | TS-077 | Mark an active unit as damaged | — | Passed |
| API-SPEC-STATUS-002 | Marking an already-recalled/destroyed/dispensed/stolen/inact | — | TS-077 | Marking an already-recalled/destroyed/dispensed/stolen/inactive EPC as damaged is flagged | — | Passed |
| API-SPEC-STATUS-004 | Report stolen goods (terminal state, decommissioning bizStep | — | TS-077 | Report stolen goods (terminal state, decommissioning bizStep) | — | Passed |
| API-SPEC-STATUS-005 | Report lost goods (decommissioning bizStep, disposition=inac | — | TS-077 | Report lost goods (decommissioning bizStep, disposition=inactive) | — | Passed |
| API-SPEC-STATUS-006 | Declare units expired | — | TS-077 | Declare units expired | — | Passed |
| API-SPEC-STATUS-007 | Expiring soon (within 90 days) is a flag, not a rejection | — | TS-077 | Expiring soon (within 90 days) is a flag, not a rejection | — | Passed |
| API-SPEC-STATUS-008 | Attempting an expired/export status change from a terminal s | — | TS-077 | Attempting an expired/export status change from a terminal state is flagged, not silently applied | — | Passed |
| API-VAL-001 | A structurally invalid JSON-LD payload is hard-rejected | — | TS-079 | A structurally invalid JSON-LD payload is hard-rejected | — | Passed |
| API-VAL-002 | A structurally invalid XML 1.2 payload is hard-rejected | — | TS-079 | A structurally invalid XML 1.2 payload is hard-rejected | — | Passed |
| API-VAL-005 | A sensor reading with min > max is hard-rejected | — | TS-079 | A sensor reading with min > max is hard-rejected | — | Passed |
| API-VAL-009 | An expiry date not in YYYY-MM-DD format is hard-rejected | — | TS-079 | An expiry date not in YYYY-MM-DD format is hard-rejected | — | Passed |
| API-VAL-010 | Resubmitting the exact same event payload twice is rejected | — | TS-079 | Resubmitting the exact same event payload twice is rejected as a duplicate | — | Passed |
| API-VAL-012 | An Error Declaration whose content does not match the origin | — | TS-079 | An Error Declaration whose content does not match the original (besides errorDeclaration/recordTime) is rejected | — | Passed |
| API-VAL-014 | An Error Declaration with declarationTime before the origina | — | TS-079 | An Error Declaration with declarationTime before the original eventTime is hard-rejected | — | Passed |
| API-VAL-015 | An Error Declaration referencing an eventID with no matching | — | TS-079 | An Error Declaration referencing an eventID with no matching original event is hard-rejected | — | Passed |
| API-VAL-016 | Rate limiting returns 429 once a partner exceeds their tier' | — | TS-079 | Rate limiting returns 429 once a partner exceeds their tier's request budget | — | Passed |
| API-VAL-017 | A message missing the Authorization header is rejected as un | — | TS-079 | A message missing the Authorization header is rejected as unauthorized | — | Passed |
| API-VAL-019 | A token valid for one party type cannot perform an action re | — | TS-079 | A token valid for one party type cannot perform an action reserved for another (e.g. facility token attempting commissio | — | Passed |
| API-VAL-021 | A fragmented/partial resend of a previously-rejected message | — | TS-079 | A fragmented/partial resend of a previously-rejected message is rejected, not partially applied | — | Passed |
| API-SPEC-APPR-004 | Regulator Approval event missing the mandatory cert bizTrans | — | TS-074 | Regulator Approval event missing the mandatory cert bizTransactionList is rejected | — | Not Run |
| API-SPEC-RET-005 | Returned goods left indefinitely in disposition=returned is | — | TS-075 | Returned goods left indefinitely in disposition=returned is a process violation | — | Not Run |
| API-SPEC-RECALL-002 | An event submitted after Recall Initiation for a recalled EP | — | TS-076 | An event submitted after Recall Initiation for a recalled EPC is accepted but flagged | DF-059 |  |
| API-SPEC-RECALL-004 | Destruction with bizStep=decommissioning (instead of destroy | — | TS-076 | Destruction with bizStep=decommissioning (instead of destroying) is rejected | DF-060 |  |
| API-SPEC-RECALL-005 | Destruction attempted on an active/in_transit EPC without a | — | TS-076 | Destruction attempted on an active/in_transit EPC without a prior matching Recall Initiation is flagged | DF-061 |  |
| API-SPEC-RECALL-007 | Destruction eventTime missing the UTC "Z" suffix is rejected | — | TS-076 | Destruction eventTime missing the UTC "Z" suffix is rejected | DF-062 |  |
| API-SPEC-RET-006 | If SGTINs were separated from their SSCC before return, an U | — | TS-075 | If SGTINs were separated from their SSCC before return, an Unpack event must precede the Return Shipping event | DF-058 |  |
| API-SPEC-STATUS-003 | Marking an SSCC as damaged implicitly quarantines all its ch | — | TS-077 | Marking an SSCC as damaged implicitly quarantines all its child SGTINs | DF-063 |  |
| API-SPEC-STATUS-009 | Declare units exported (decommissioning bizStep, disposition | — | TS-077 | Declare units exported (decommissioning bizStep, disposition=non_sellable_other) | — |  |
| API-VAL-003 | An EPCIS 1.2 XML submission with a malformed/missing SBDH is | — | TS-079 | An EPCIS 1.2 XML submission with a malformed/missing SBDH is hard-rejected | DF-064 |  |
| API-VAL-004 | An EPCIS 2.0 JSON-LD submission that incorrectly includes an | — | TS-079 | An EPCIS 2.0 JSON-LD submission that incorrectly includes an SBDH block is rejected/flagged | DF-065 |  |
| API-VAL-006 | A sensorReport missing type, value, or uom is hard-rejected | — | TS-079 | A sensorReport missing type, value, or uom is hard-rejected | DF-066 |  |
| API-VAL-007 | A sensor deviceID that is not a URI is flagged (not hard-rej | — | TS-079 | A sensor deviceID that is not a URI is flagged (not hard-rejected) | DF-067 |  |
| API-VAL-008 | A missing mandatory field for the given event type is hard-r | — | TS-079 | A missing mandatory field for the given event type is hard-rejected | DF-068 |  |
| API-VAL-011 | Correcting an event via a valid Error Declaration is accepte | — | TS-079 | Correcting an event via a valid Error Declaration is accepted with the same eventID | DF-069 |  |
| API-VAL-013 | An Error Declaration with reason=incorrect_data but no corre | — | TS-079 | An Error Declaration with reason=incorrect_data but no correctiveEventIDs is flagged incomplete | DF-070 |  |
| API-VAL-018 | A request using a malformed/expired bearer token is rejected | — | TS-079 | A request using a malformed/expired bearer token is rejected as unauthorized | DF-071 |  |
| API-VAL-020 | A multi-event batch submission with some valid and some inva | — | TS-079 | A multi-event batch submission with some valid and some invalid events returns 207 Partially Accepted | DF-072 |  |
| API-VAL-022 | Events within one message file must be chronologically order | — | TS-079 | Events within one message file must be chronologically ordered, oldest first | DF-073 |  |

## Defects List

Defects derived from Failed/Blocked Integration cases:

| Defect ID | Defect Description and Resolution | Associated Test Case(s) | Severity | Defect Status |
| --- | --- | --- | --- | --- |
| DF-001 | DEFECT: multiple similarly-named "KEMSA"-like parties exist in the receiver picker with no visual disambiguation beyond the GLN in small print. A user picking the top/first match risks sending an unde | MFG-SHIP-002 | Critical |  |
| DF-002 | API call works and logs correctly but does not update certification status. Raised to Nelson & Nikita | TL-1596-TC03 | Major |  |
| DF-003 | Same issue as TC03 — error handling API responses are correct but certification status not updating | TL-1596-TC04 | Major |  |
| DF-004 | inventory_taking → stock_taking name change not yet versioned. Assigned to Victor to investigate. Retest required after fix. | TL-1637-TC18 | Major |  |
| DF-005 | Victor fixed to 2sec on local. Demo server still shows ~8sec latency. Raised to Victor for demo server testing | TL-1659-TC03 | Major |  |
| DF-006 | Reject a pending manufacturer package | REG-APPR-002 | Major |  |
| DF-007 | Count shows but filter is empty | REG-APPR-003 | Major |  |
| DF-008 | Counts and data in list mismatch | REG-RECALL-DASH-002 | Major |  |
| DF-009 | Error 400: GTIN must contain only digits,GTIN must be 8, 12, 13, or 14 digits | REG-RECALL-EDGE-006 | Major |  |
| DF-010 | DEFECT: broken/stale link somewhere in the app links to the singular /regulator/recall instead of the plural /regulator/recalls[/dashboard]. Likely the "Active Recalls" tile on the Analytics & Reports | REG-RECALL-BUG-001 | Critical |  |
| DF-011 | Suggestable improvements | REG-PART-002 | Major |  |
| DF-012 | Retest — Victor merged scanner fix; partial serials revised to full URN. Should now scan both internal and external events. | TL-1625-TC04 | Major |  |
| DF-013 | Mandatory. API call works and logs but does not update certification check. Raised to Nelson & Nikita STATUS corrected PASS -> FAIL on 2026-08-06 (was inconsistent with its own Actual Result and with | TL-1596-MAN-TC05 | Major |  |
| DF-014 | Mandatory. Same root cause as TC05 — error responses correct but certification status not updating. Raised to Nelson & Nikita | TL-1596-MAN-TC06 | Major |  |
| DF-015 | Error Handling — 2/3 passed. Duplicate payload detection (new eventID) not yet passing certification check | TL-1596-DIST-TC08 | Major |  |
| DF-016 | Mandatory. Dispensing on facility events bundle passes and logs but no update on certification side. Raised to Nelson & Nikita | TL-1596-FAC-TC02 | Major |  |
| DF-017 | Error Handling — 0/1 passed. Platform may be returning correct 422 but certification check not updating. Same root cause as TC02 | TL-1596-FAC-TC03 | Major |  |
| DF-018 | Advisory. Special Events 0/7 passed at time of testing | TL-1596-FAC-TC04 | Minor |  |
| DF-019 | Advisory. Part of Special Events 0/7 | TL-1596-FAC-TC05 | Minor |  |
| DF-020 | Mandatory. Part of Special Events 0/7 | TL-1596-FAC-TC06 | Major |  |
| DF-021 | Advisory. Part of Special Events 0/7 | TL-1596-FAC-TC07 | Minor |  |
| DF-022 | Advisory. Part of Special Events 0/7 | TL-1596-FAC-TC08 | Minor |  |
| DF-023 | Mandatory. Part of Special Events 0/7 | TL-1596-FAC-TC09 | Major |  |
| DF-024 | Advisory. Part of Special Events 0/ | TL-1596-FAC-TC10 | Minor |  |
| DF-025 | Automated via QA Dashboard - run run_1790585786296_ad94e9 (end-to-end) at 2026-09-28T08:56:38.808Z. | API-MFG-COMM-001 | Major |  |
| DF-026 | Live-tested 2026-08-06 against POST /api/integration/manufacturer/events: submitted a commissioning event with ilmd.countryOfOrigin omitted. No MISSING_NEEDED_FIELDS error, no flag of any kind related | API-MFG-COMM-002 | Major |  |
| DF-027 | Live-tested 2026-08-06: commissioning event submitted with sourceList omitted entirely. No rejection, no flag. Every call in this environment also returns generic warnings (UNKNOWN_SGLN, UNKNOWN_SGTIN | API-MFG-COMM-003 | Major |  |
| DF-028 | Live-tested 2026-08-06. Doc claims this is a mandatory field with hard-reject MISSING_NEEDED_FIELDS if absent; actual behavior silently accepts the event with no warning referencing eventTimeZoneOffse | API-MFG-COMM-EDGE-003 | Major |  |
| DF-029 | Live-tested 2026-08-06. Doc expects HTTP 400 INVALID_GTIN_CHECK_DIGIT / INVALID_GS1_IDENTIFIER for a structurally invalid SGTIN. No such validation was observed — the platform does not appear to valid | API-MFG-COMM-EDGE-007 | Major |  |
| DF-030 | Live-tested 2026-08-06 (supersedes the earlier stray note in this cell about action="REMOVE" also getting 202 — same conclusion, now confirmed with a clean single-variable test). Doc states action mus | API-MFG-COMM-EDGE-010 | Major |  |
| DF-031 | Automated via QA Dashboard - run run_1790585786296_ad94e9 (end-to-end) at 2026-09-28T08:56:38.808Z. | API-MFG-PACK-001 | Major |  |
| DF-032 | Automated via QA Dashboard - run run_1790585786296_ad94e9 (end-to-end) at 2026-09-28T08:56:38.808Z. | API-MFG-PACK-002 | Major |  |
| DF-033 | Live-tested 2026-08-06: packed SSCC A as child of parent P, then submitted a 2nd AggregationEvent with parentID=A, childEPCs=[P] (A becoming parent of its own former parent). Silently accepted. Doc sa | API-MFG-PACK-EDGE-003 | Major |  |
| DF-034 | Live-tested 2026-08-06. No check that parentID is actually an SSCC (vs. an SGTIN) was observed. Real gap versus documented rule. | API-MFG-PACK-EDGE-004 | Major |  |
| DF-035 | Live-tested 2026-08-06: built the chain live, one pack call per level, 3s apart. No "maximum hierarchy depth" enforcement observed at the 4th level. Real gap versus the documented "max 3 levels" rule. | API-MFG-PACK-EDGE-005 | Major |  |
| DF-036 | Live-tested 2026-08-06. Doc says the platform should reject/flag this reuse; no such check observed. Real gap. | API-MFG-PACK-EDGE-008 | Major |  |
| DF-037 | Automated via QA Dashboard - run run_1790585786296_ad94e9 (end-to-end) at 2026-09-28T08:56:38.808Z. | API-MFG-SHIP-001 | Major |  |
| DF-038 | Live-tested 2026-08-06. Doc says bizTransactionList is mandatory for all shipping/receiving events; no such enforcement observed. Real gap. | API-MFG-SHIP-EDGE-004 | Major |  |
| DF-039 | BLOCKED — live outage discovered and reproduced 2026-08-06: POST /api/integration/supplier/events (the distributor partner endpoint) returns HTTP 500 {"statusCode":500,"message":"Internal server error | API-DIST-RECV-002 | Blocker |  |
| DF-040 | BLOCKED — live outage discovered and reproduced 2026-08-06: POST /api/integration/supplier/events (the distributor partner endpoint) returns HTTP 500 {"statusCode":500,"message":"Internal server error | API-DIST-RECV-003 | Blocker |  |
| DF-041 | BLOCKED — live outage discovered and reproduced 2026-08-06: POST /api/integration/supplier/events (the distributor partner endpoint) returns HTTP 500 {"statusCode":500,"message":"Internal server error | API-DIST-RECV-004 | Blocker |  |
| DF-042 | BLOCKED — live outage discovered and reproduced 2026-08-06: POST /api/integration/supplier/events (the distributor partner endpoint) returns HTTP 500 {"statusCode":500,"message":"Internal server error | API-DIST-RECV-005 | Blocker |  |
| DF-043 | BLOCKED — live outage discovered and reproduced 2026-08-06: POST /api/integration/supplier/events (the distributor partner endpoint) returns HTTP 500 {"statusCode":500,"message":"Internal server error | API-DIST-RECV-006 | Blocker |  |
| DF-044 | BLOCKED — live outage discovered and reproduced 2026-08-06: POST /api/integration/supplier/events (the distributor partner endpoint) returns HTTP 500 {"statusCode":500,"message":"Internal server error | API-DIST-UNPACK-001 | Blocker |  |
| DF-045 | BLOCKED — live outage discovered and reproduced 2026-08-06: POST /api/integration/supplier/events (the distributor partner endpoint) returns HTTP 500 {"statusCode":500,"message":"Internal server error | API-DIST-UNPACK-003 | Blocker |  |
| DF-046 | BLOCKED — live outage discovered and reproduced 2026-08-06: POST /api/integration/supplier/events (the distributor partner endpoint) returns HTTP 500 {"statusCode":500,"message":"Internal server error | API-DIST-UNPACK-004 | Blocker |  |
| DF-047 | BLOCKED — live outage discovered and reproduced 2026-08-06: POST /api/integration/supplier/events (the distributor partner endpoint) returns HTTP 500 {"statusCode":500,"message":"Internal server error | API-DIST-UNPACK-005 | Blocker |  |
| DF-048 | BLOCKED — live outage discovered and reproduced 2026-08-06: POST /api/integration/supplier/events (the distributor partner endpoint) returns HTTP 500 {"statusCode":500,"message":"Internal server error | API-DIST-PACK-002 | Blocker |  |
| DF-049 | BLOCKED — live outage discovered and reproduced 2026-08-06: POST /api/integration/supplier/events (the distributor partner endpoint) returns HTTP 500 {"statusCode":500,"message":"Internal server error | API-DIST-SHIP-002 | Blocker |  |
| DF-050 | BLOCKED — live outage discovered and reproduced 2026-08-06: POST /api/integration/supplier/events (the distributor partner endpoint) returns HTTP 500 {"statusCode":500,"message":"Internal server error | API-DIST-SHIP-003 | Blocker |  |
| DF-051 | Live-tested 2026-08-06 against POST /api/integration/facility/events. Doc says this must be rejected/flagged, same rule as distributor receiving. No such enforcement observed. Real gap. | API-FAC-RECV-002 | Major |  |
| DF-052 | Live-tested 2026-08-06. Doc expects 'Accepted with warning RECEIVING_WITHOUT_SHIPPING' (mirroring the equivalent distributor rule). No such warning appeared. Real gap — note this could not be cross-ch | API-FAC-RECV-003 | Major |  |
| DF-053 | REGRESSION found 2026-08-06: freshly manufacturer-commissioned SGTINs (POST /api/integration/manufacturer/events, HTTP 202) are not visible to the facility dispense endpoint's "serial_numbers registry | API-FAC-DISP-003 | Blocker |  |
| DF-054 | REGRESSION found 2026-08-06: freshly manufacturer-commissioned SGTINs (POST /api/integration/manufacturer/events, HTTP 202) are not visible to the facility dispense endpoint's "serial_numbers registry | API-FAC-DISP-EDGE-002 | Blocker |  |
| DF-055 | REGRESSION found 2026-08-06: freshly manufacturer-commissioned SGTINs (POST /api/integration/manufacturer/events, HTTP 202) are not visible to the facility dispense endpoint's "serial_numbers registry | API-FAC-DISP-EDGE-003 | Blocker |  |
| DF-056 | REGRESSION found 2026-08-06: freshly manufacturer-commissioned SGTINs (POST /api/integration/manufacturer/events, HTTP 202) are not visible to the facility dispense endpoint's "serial_numbers registry | API-FAC-DISP-EDGE-004 | Blocker |  |
| DF-057 | On its own this specific case (dispensing a genuinely-never-referenced serial) would now read as PASS — the platform does reject it. But live re-testing 2026-08-06 shows this is NOT a targeted fix: th | API-FAC-DISP-EDGE-006 | Critical |  |
| DF-058 | Live-tested 2026-08-06, both scenarios end-to-end (commission -> pack -> [unpack for B only] -> return-ship). If Unpack were taking effect, Scenario B's SGTIN should no longer read as "a child of" its | API-SPEC-RET-006 | Major |  |
| DF-059 | Live-tested 2026-08-06, full attempted chain: commissioned a fresh SGTIN + lot via POST /api/integration/manufacturer/events (202, confirmed accepted) -> waited 5s -> attempted to recall that exact lo | API-SPEC-RECALL-002 | Blocker |  |
| DF-060 | Live-tested 2026-08-06. Doc says this combination must be rejected; no such enforcement observed. Real gap. | API-SPEC-RECALL-004 | Major |  |
| DF-061 | Live-tested 2026-08-06. Doc says this should be flagged (destruction without a matching recall). No such check observed. Real gap. (Consistent with RECALL-004 — the destruction pathway does not appear | API-SPEC-RECALL-005 | Major |  |
| DF-062 | Live-tested 2026-08-06. Doc requires the literal "Z" suffix and expects rejection otherwise; the platform accepts an equivalent-but-differently-formatted UTC timestamp with no complaint. Real gap vers | API-SPEC-RECALL-007 | Major |  |
| DF-063 | Live-tested 2026-08-06 using the PPB credentials and the actual admin Journey Tracking page (/regulator/journey) to read back per-serial event history — this is the query capability this row was previ | API-SPEC-STATUS-003 | Major |  |
| DF-064 | Resolved 2026-08-06 by cross-referencing evidence already in this workbook rather than a fresh call — no new XML payload builder was needed. Doc says SBDH is required for EPCIS 1.2 XML and a malformed | API-VAL-003 | Major |  |
| DF-065 | Live-tested 2026-08-06. Doc says an EPCIS 2.0 JSON-LD submission incorrectly including an SBDH block should be rejected/flagged; instead it's silently accepted and the SBDH-shaped data is just ignored | API-VAL-004 | Critical |  |
| DF-066 | Live-tested 2026-08-06. Doc expects hard rejection for a sensorReport missing type/value/uom; only min>max (API-VAL-005) is actually enforced. Real gap. | API-VAL-006 | Major |  |
| DF-067 | Live-tested 2026-08-06. Doc expects this to be flagged (not hard-rejected); actual behavior is neither — no signal at all. Real gap, same pattern as API-VAL-006. | API-VAL-007 | Major |  |
| DF-068 | Resolved 2026-08-06 by cross-referencing this session's other live results rather than a fresh call (this row is generic/cross-cutting and doesn't name a specific field). The general claim "a missing | API-VAL-008 | Major |  |
| DF-069 | Live-tested 2026-08-06, exact shape from the doc's own worked example (§ voiding an event). This is the single most important Error Declaration case — the core "correct a mistake" mechanism — and it's | API-VAL-011 | Major |  |
| DF-070 | Live-tested 2026-08-06. Doc expects this to be "flagged incomplete" (a graceful validation response); instead it crashes. Same crash pattern as API-VAL-011 — both cases that pass the content-match and | API-VAL-013 | Critical |  |
| DF-071 | Live-tested 2026-08-06 with X-API-Key set to an obviously-invalid string. Doc expects a clean "rejected as unauthorized" (401); instead the auth middleware appears to throw an unhandled exception on m | API-VAL-018 | Major |  |
| DF-072 | Retested 2026-08-06 with a properly invalid 2nd event (the first attempt's "invalid" event wasn't actually invalid enough — see the superseded note this replaces). Doc expects HTTP 207 Partially Accep | API-VAL-020 | Major |  |
| DF-073 | Live-tested 2026-08-06 with 2 commissioning events in one message, deliberately out of chronological order (newest first). Doc requires oldest-first ordering; no such check observed. Real gap. | API-VAL-022 | Major |  |

## Schedule and Duration

Workbook generated/updated through 2026-09-28. Live UI/API executions span August–September 2026 sessions (see case COMMENTS and Test Data Log). This report freeze date: 2026-09-30.

# Test Execution Summary - UAT

Formal User Acceptance Testing with Ministry of Health / Contract Implementation Committee end users was not executed as a separate phase in this workbook cycle. The results below are therefore marked Not Run for UAT-specific acceptance; Integration findings above should be remediated before UAT entry.

## Metrics

UAT metrics: Not Run — formal UAT not executed in this cycle. See Integration metrics above.

## Test Scenarios and Coverage

UAT scenarios: not executed. Placeholder table left empty / Not Run.

| Test Scenario ID | Test Scenario Name | Test Area | Scenario Description | Scenario Status |
| --- | --- | --- | --- | --- |
| — | Formal MoH UAT | UAT | Not executed in this cycle | Not Run |

## Approach

Not applicable for this report version — UAT pending after Integration exit criteria are met.

## Teams

UAT team to be nominated by MoH / CIC; not assigned in this cycle.

## Entry and Exit Criteria Assessment

Entry criteria for UAT (proposed): Integration exit criteria met; open Blocker/Critical defects closed or waived; UAT scripts and environment signed off.
Exit criteria: MoH/CIC acceptance signatures in Section 7.

## Test Cases List

UAT test cases: none executed in this cycle.

| Test Case ID | Test Case Name | FR / NF / UC reference | Test Scenario ID | Test Case Description | Defect ID(s) | Test Case Status |
| --- | --- | --- | --- | --- | --- | --- |
| — | No UAT cases executed | — | — | Formal UAT pending | — | Not Run |

## Defects List

UAT defects: none — UAT not executed.

| Defect ID | Defect Description and Resolution | Associated Test Case(s) | Severity | Defect Status |
| --- | --- | --- | --- | --- |
| — | No UAT defects — phase not executed | — | — | — |

## Schedule and Duration

UAT schedule: TBD pending Integration defect closure.

# Test Tools, Environments and Data

## Tools

Test management / case repository: TnT_QA_Test_Sheet Excel workbook (Test-sheets/2026-09-28/).
UI automation: Playwright (auth.spec.js and lifecycle suites referenced in case comments).
API execution: Postman/Newman Partner API collection; QA Dashboard E2E run sessions (e.g. run_1790585786296_ad94e9 on 2026-09-28).
Defect tracking: COMMENTS column in the workbook and this report’s Defects List (DF-xxx). Evidence: reports/newman/evidence and run_data/created-entities.json where cited.

## Environments

Primary environment: https://tnt-demo.apeiro-digital.com (demo).
Roles exercised: PPB Admin, KEMSA Distributor, Manufacturer, Partner API clients (manufacturer / distributor / facility).

## Data

Synthetic demo master data (products/GTINs, GLNs, partner credentials). Batches and shipments created during execution are logged in the workbook Test Data Log and run_data/created-entities.json (e.g. BATCH-20260804-*, SHP-20260804-*).

# Conclusion and Recommendation

## Conclusion

Of 502 Integration test cases, 348 Passed, 56 Failed, 17 Blocked, and 79 Not Run. Core auth and many UI happy-paths are stable; material gaps remain in Partner Portal certification-status updates, several EPCIS validation/edge rules versus the onboarding guide, regulator recall/approval UI defects, and blocked distributor API chains.

## Recommendation

Do not promote to production / do not start formal MoH UAT until Blocker and Critical defects are resolved (notably broken regulator recall route, certification-status update failures on error-handling and facility special events, and high-severity EPCIS validation gaps). Re-run failed/blocked suites after fixes, then schedule UAT with CIC.

# Review and Approval

The Contract Implementation Committee will review this Integration and UAT Test Report for the Kenya National Track & Trace Hub (TnT) Sub-System and confirm whether it meets the contract terms, user requirements, and customer specifications prior to production promotion.

| Contract Implementation Committee |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Name | Role | Signature | Date |
| 1 | Dr. Isaac Kimani | Chairperson |  |  |
| 2 | Antony Lenaiyara | Member |  |  |
| 3 | Stephen Bitok | Member |  |  |
| 4 | Martin Ayoo | Member |  |  |
| 5 | Peter Kithuku | Member |  |  |
| 6 | Edith Torome | Member |  |  |
| 7 | Terry Rotich | Member |  |  |
| 8 | Dennis Ndwiga | Member |  |  |
| 9 | Catherine Irungu | Secretariat |  |  |
| 10 | Charles Mulandi | Secretary |  |  |

# Annex 1 – Contract Implementation Committee Appointment Letter

# Annex 2 – Source QA Test Sheet (2026-09-28)

Source file: Test-sheets/2026-09-28/TnT_QA_Test_Sheet_2026-09-28.xlsx. Environment: https://tnt-demo.apeiro-digital.com. Generated report: TnT_Integration_UAT_Test_Report_2026-09-28.docx.